California Regional Water Quality Control Board

Colorado River Basin Region

Imperial Valley

Sedimentation/Siltation TMDL

Implementation Update

Staff Report to Regional Board

June 26, 2007

Prepared by Colorado River Basin

Regional Water Quality Control Board Staff

#### TABLE OF CONTENTS

1. Introduction	3

2. Implementation Schedule	5

3. TMDL Requirements	6

3.1 Regional Board	6

3.2 Farmer/Landowners, Renters/Lessees, Operators/Growers	8

3.3 Imperial Irrigation District (IID)	9

3.4 United States Environmental Protection Agency (USEPA)	10

3.5 Imperial County Farm Bureau (ICFB)	10

4. Enforcement	13

5. Water Quality Monitoring	14

5.1 TMDL Targets	20

5.2 Data Trends	25

6. TMDL Compliance	30

7. Conclusions	31

8. References	32

Appendix A - Maps	33

Appendix B - Water Quality Data Tables	35

Appendix C - Data Graphs and Charts	47

# 1. Introduction

Water quality control plans (Basin Plans) designate beneficial uses (BUs) for water, establish water quality objectives (WQOs) to protect these BUs, and provide implementation and surveillance programs for meeting the WQOs.  Water quality standards (WQSs) are made up of BUs, WQOs, and the State antidegradtion policy.  The State Antidegradation Policy, BUs, and WQOs, together satisfy the definition of WQSs in the federal Clean Water Act.

CWA Section 303(d) requires the State to list impaired water bodies and to establish Total Maximum Daily Loads (TMDLs) for those pollutants causing water quality impairments to ensure that impaired water bodies attain their BUs.  A TMDL is pollutant-specific and is the maximum amount of a pollutant that a water body can assimilate without violating its applicable WQSs.

The Alamo River, New River, and Imperial Valley Drains are listed as impaired on the State of California’s CWA Section 303(d) List, in part, because sediment violated WQOs that protect BUs.  Beneficial uses of the Alamo River, New River, and Imperial Valley Drains are:  warm freshwater habitat (WARM); wildlife habitat (WILD); preservation of rare, threatened, or endangered species (RARE); water contact and non-contact water recreation (REC I and REC II); and freshwater replenishment (FRSH) (California Regional Water Quality Control Board Basin Plan as amended to date).

The Colorado River Basin Regional Water Quality Control Board (Regional Board) developed and adopted Sedimentation/Siltation TMDLs and Implementaion Plans (hereafter “silt TMDLs”) for the Alamo River, New River, and Imperial Valley Drains. The State Water Resources Control Board (State Board) and the U.S. Environmental Protection Agency (USEPA) approved the silt TMDLs. Tabl 1.1 below, show the adopted and approved TMDLs.

###### Table 1.1: Sedimentation/Siltation TMDL Approval Dates

|  | Alamo River | New River | IV Drains |
| --- | --- | --- | --- |
| Regional Board Adoption | 6/27/01 | 6/26/02 | 1/19/05 |
| State Board Approval | 2/19/02 | 11/19/02 | 7/21/05 |
| USEPA Approval | 6/28/02 | 3/31/03 | 9/30/05 |

Total Maximum Daily Loads

A TMDL is a quantification of the amount of a pollutant that a water body can receive and still meet WQSs. The maximum load of a pollutant is allocated to pollutant sources in the water body. These sources include point and nonpoint sources.  Therefore, the TMDL is the sum of the separate pollutant allocations (wasteload allocations (WLAs) for point sources, load allocations (LAs) for nonpoint sources) plus the allocations provided for natural background sources.   TMDLs also consider seasonal variations and a margin of safety (MOS) which take into account any lack of knowledge concerning the relationship between allocations and water quality.

TMDLs are adopted by the Regional Board via a Basin Plan amendment . The amendment must also have an Implementation Plan. The TMDL Implementation Plan is a schedule of actions and milestones for completion by responsible parties during a specified time. Implementation actions and milestones facilitate achievement of WQS in the water body. The goal of the Implementation Plan is to demonstrate compliance with TMDL numeric targets.

The silt TMDLs cove approximately 500,000 acres of agricultural land in the Imperial Valley. For the purpose of compliance with the Silt TMDLs, farmers/growers in the Imperial Valley and the Imperial Irrigation District (IID) are the main responsible parties. The USEPA and the US Section of the International Boundary and Water Commission (IBWC) are also requested to submit a technical report on discharge of waste from Mexico. This report provides the Regional Board with updates on:

- Water quality improvements in terms of sediment;

- Implementation trends and effectiveness, including level of compliance;

- Milestones attainment; and

- Recommendations.

# 2. Implementation Schedule

TMDL implementation officially begins after USEPA approval. The three silt TMDLs have essentially similar implementation schedules in order to ease implementation efforts by both farmers and Regional Board staff.  To allow time for responsible parties to meet TMDL load reductions of silt, the compliance timelines consist of four phases, each with increasingly stringent water quality targets. The time period of Phase 1 begins one year after the date of USEPA approval. The implementation schedules for the silt TMDLs are shown in Tables 2.1, 2.2, and 2.3.  Please see Appendix C for time graphs of water quality data.

###### Table 2.1: Interim Numeric Targets for Attainment of Alamo River Silt TMDL

| Phase | Time Period | Estimated Percent Load Reduction | Interim Target TSS (mg/L) |
| --- | --- | --- | --- |
| 1 | 2002 – 2004 | 15% | 320 |
| 2 | 2005 – 2008 | 25% | 240 |
| 3 | 2009 – 2011 | 10% | 216 |
| 4 | 2012 – 2014 | 8% | 200 |

###### Table 2.2: Interim Numeric Targets for Attainment of New River Silt TMDL

| Phase | Time Period | Estimated Percent Load Reduction | Interim Target TSS (mg/L) |
| --- | --- | --- | --- |
| 1 | 2003 – 2005 | 5% | 229 |
| 2 | 2006 – 2008 | 7% | 213 |
| 3 | 2009 – 2011 | 4% | 204 |
| 4 | 2012 – 2014 | 2% | 200 |

Table 2.3: Interim Numeric Targets for Attainment of Imperial Valley

Drains Silt TMDL

| Phase | Time Period | Estimated Percent Load Reduction | Interim Target TSS (mg/L) |
| --- | --- | --- | --- |
| 1 | 2005 – 2006 | 10% | 376 |
| 2 | 2007 – 2009 | 25% | 282 |
| 3 | 2010 – 2012 | 20% | 226 |
| 4 | 2013 – 2015 | 12% | 200 |

The silt TMDL targets are measured using total suspended solids (TSS) as an indicator of silt.  Turbidity was also measured in order to determine a relationship between TSS and turbidity, which may allow turbidity to be used as an estimate of TSS concentrations in the future.

# 3. TMDL Requirements

## 3.1 Regional Board

As part of the overall Basin Plan surveillance and monitoring program, the Silt TMDLs provide for the Regional Board staff to monitor water quality improvements in the Alamo and New Rivers and the key Imperial Valley Drains. It also requires tracking of implementation of management practices by the responsible parties and report back implementation progress to the Regional Board periodically. Table 3.1, below, shows these and other required actions that are to be performed by Regional Board staff and their status of completion.  As indicated in the Basin Plan and the TMDLs, Regional Board staff actions are limited to availability of funding resources.

Table 3.1: Regional Board Silt TMDL Implementation Requirements

| Task | Due Date* | Status |
| --- | --- | --- |
| Develop and Implement Quality Assurance Project Plans (QAPPs) | Alamo and New Rivers=180 days; I.V. Drains= 30 days | Complete |
| Implementation Tracking Plan (ITP) | Alamo and New Rivers=180 days; I.V. Drains= 30 days | Incomplete |
| TMDL Implementation Tracking | 180 days | Ongoing |
| Monitoring | 180 days | Ongoing |
| Assessment and Reporting | NA | Up to date |

* Number of days after USEPA approved the TMDL

### Quality Assurance Project Plans (QAPPs)

The Silt TMDLs Implementation Plans require that the QAPPs for monitoring silt include sampling station descriptions; monthly measurements of field turbidity, laboratory turbidity, TSS; and quarterly monitoring of stream flow velocity, DDT and DDT metabolites within the water column.  Deadlines for completion for the Alamo River and New River Silt TMDL QAPPs was 180 days after approval of the TMDLs by USEPA.  Regional Board staff completed those QAPPs prior to deadline, therefore, staff elected to shorten the deadline to complete the Imperial Valley Drains QAPP to one month after USEPA approval.

### Implementation Tracking Plan (ITP)

The deadline for ITP development was 180 days after USEPA approval of the Alamo River and New River Silt TMDLs, and one month after USEPA approval of the Imperial Valley Drains Silt TMDL.

The required objectives of the ITP are:

- Assess/track/account for practices already in place;

- Measure the attainment of milestones;

- Determine compliance with NPDES permits, WLAs and LAs; and

- Report progress toward implementation of NPS water quality control, in accordance with the SWRCB NPS Program Plan (PROSIP).

Because the Imperial County Farm Bureau’s (ICFB)’s 319(h) grant requires ICFB to have and implement an ITP with the same essential elements of the ITP that the Regional Board staff is supposed to develop and implement, Regional Board staff is using the ICFB’s ITP to satisfy the TMDLs tracking requirements and to maximize Regional Board’s limited resources. Tasks stated in the grant include developing a database to monitor sediment control practices for farmers throughout the Imperial Valley.

### TMDL Implementation Tracking

The Basin Plan states that implementation of sediment control activities shall be tracked by Regional Board staff and shall be reported to the Regional Board at least yearly. Regional Board staff is conducting tracking of sediment control activities. Updates of sediment control activities have been provided to the Regional Board in the form of staff report presentations on a yearly basis.

### Monitoring

Silt TMDL water quality monitoring follows the schedule in Table 3.2.  With the exception of stream flow, DDT and DDT metabolites, samples were collected according to the monitoring schedule.  Regional Board staff decided to  terminate analysis of DDT and DDT metabolites due in part to the properties of DDT.  DDT tends to adhere to sediment particles, and as a result, its presence is not readily detectable in the water column.  Therefore, the most suitable place to measure DDT is in the suspended sediment, which requires a substantial amount of sample to obtain the required amount of sediment.  Due to time and equipment costs, the sample collection was deemed cost prohibitive.  Also due to funding issues, stream flow measurements were terminated. As funding becomes available, Regional Board staff will expand sediment monitoring and data collection activities.

###### Table 3.2: Silt TMDL Water Quality Analyses

| Analyses | Frequency |
| --- | --- |
| Stream flow | Quarterly |
| Field Turbidity | Monthly |
| Laboratory Turbidity | Monthly |
| TSS | Monthly |
| DDT and DDT Metabolites | Quarterly |

### Assessment and Reporting

The Basin Plan requires, on a yearly basis, Regional Board staff to prepare a report assessing compliance with TMDL Implementation Goals and Milestones.  This report is presented in a staff report to the Regional Board. The purpose of the report is to address the following:

- Water quality improvement in terms of total suspended sediments, total sediment loads, Total DDT, and DDT metabolites;

- Trends in Management Practice (MP) implementation;

- MP effectiveness

- Whether milestones were met on time or at all. If milestones were not met, provide reasons and recommendations; and

- Level of compliance with measures and timelines in Program Plans and Drainshed Plans.

## 3.2 Farmer/Landowners, Renters/Lessees, Operators/Growers

Pursuant to Section 4.E.1.1 of the Basin Plan, farm landowners, renter/lessees, and/or operators/growers are required to submit self-determined Sediment Control Programs to the Regional Board by a predetermined date (see Table 3.3), and on an annual basis thereafter.

Table 3.3: Sediment Control Program Due Dates for Farmers

| TMDL | Due Date |
| --- | --- |
| Alamo River Silt | September 28, 2003 |
| New River Silt | June 30, 2004 |
| Imperial Valley Drains Silt | March 30, 2006 |

The Sediment Control Programs may be submitted by an individual directly to the Regional Board, or through a group of individuals who form a Group Sediment Control Program.  Regional Board staff has strongly recommended that individuals work with the Imperial County Farm Bureau to submit a Group Plan through the Farm Bureau’s Watershed Program.  In either case, the Sediment Control Programs are required to include:

    - Name of farm landowner, business address, mailing address, and phone number;

    - Name of farm operator/grower, business address, mailing address, and phone number;

    - Problem assessment, including site conditions, crop(s), potential or current nonpoint source problems, problem severity, and problem frequency;

    - Statement of goals (measurable outcomes or products);

    - Existing and/or alternative sediment management practices (technical/economic feasibility, desired outcome, etc.);

    - Timetable for implementation of management practices (measured in either water quality improvement or level of implementation);

    - Monitoring, including progress toward goals, and effectiveness of management decisions;

    - Mechanism for reporting planned and completed implementation actions to the Regional Board.

Imperial County Farm Bureau has been the leading force behind organizing and implementing the Sediment Control Programs in the Imperial Valley.

## Imperial Irrigation District (IID)

The Basin Plan requires IID to submit to the Regional Board a revised Drain Water Quality Improvement Plan (DWQIP) for sampling key Imperial Valley Drains for silt, information regarding agricultural dischargers, a quality assurance project plan (QAPP), and monthly, quarterly, and annual monitoring reports to the Regional Board Executive Officer.

Table 3.4: IID Silt TMDL Implementation Requirements

| Task | Due Date | Status |
| --- | --- | --- |
| DWQIP | 9/28/03 | Complete |
| QAPP | 10/28/03 | Complete |
| Farmer/Grower Database | 60 days after approval of DWQIP | Complete |
| Monthly, quarterly, and annual reports | 15th of each month | Up to date |

The DWQIP addresses control and monitoring of drain maintenance operations within the Alamo and New River watersheds and dredging operations in the Alamo and New Rivers.  In addition to monitoring the water quality impacts of dredging, the plan monitors a representative number of drains to provide an idea of the silt load originating from fields. IID was awarded $499,894 of Proposition 40 funds to implement its DWQIP under the state’s current grant cycle (2006-2008).

On a semi-annual basis, IID is required to submit names, mailing addresses, and locations of fields of water account holders within the IID service area.  Data includes account number, parcel number, irrigation canal and gate numbers, discharge drain names, area and location of fields within a parcel, and crop information.

Regional Board staff issued an Administrative Civil Liability Complaint (ACLC) against IID on December 16, 2004, for failing to submit a report required by Section 13267 of the CWC to satisfy Siltation/Sedimentation TMDL requirements for the New and Alamo Rivers. The report was due on November 14, 2004.

During the last couple of years, ICFB has expressed concerns about the adverse water quality impacts that IID’s dredging operations continue to have on sediment concentrations in the Imperial Valley Drains. Regional Board staff feels that these impacts threaten the overall progress made by the farmers and overall success of the program. More recently, in May 2007, as a result of the expressed concerns, IID Board Members directed its staff to coordinate with ICFB staff to address their concerns.

## United States Environmental Protection Agency (USEPA)

Pursuant to Section 4.E.1.3 of the Basin Plan, the USEPA and/or U.S. Section of the International Boundary and Water Commission (IBWC) are requested to submit a technical report describing the proposed control measures, monitoring plan and reporting procedures, and quality assurance procedures that the U.S. government proposes to take to ensure that discharges of wastes from Mexico do not violate or contribute to a violation of the Alamo River or New River Silt TMDLs.  The federal government failed to comply with this request. Report due dates for both the Alamo and New River TMDLs are shown in Table 3.5.

Table 3.5:  USEPA Silt TMDL Technical Report Due Dates

| TMDL | Due Date | Status |
| --- | --- | --- |
| Alamo River | 9/28/03 | Incomplete |
| New River | 6/30/04 | Incomplete |

## 3.5 Imperial County Farm Bureau (ICFB)

The Basin Plan specifies recommended actions for the Imperial County Farm Bureau.  Farm Bureau received multiple federal 319(h) grants to implement these recommended actions.  They were awarded a $370,400 319(h) grant in 2004 and a $379,400 319(h) grant in 2007. Implementation tasks include outreach and education of the farming community, formation of drainshed groups, and collection/submittal of drainshed sediment control plans.  A list of Farm Bureau tasks is shown in Table 3.6.

Table 3.6: Farm Bureau Recommended Actions for TMDL Implementation

| Task | Due Date | Status |
| --- | --- | --- |
| Letter to Farmers | 7/28/03 | Complete |
| Participant Information to Regional Board | 9/28/03 | Complete |
| Watershed Program Plan | 9/28/03 | Complete |
| Watershed Program Plan Reports | Semi-monthly | Complete |
| Tracking and Reporting Procedures | 10/28/03 | Complete |
| Tracking Reports | Semi-monthly | Up to Date |
| Annual Tracking Reports | February 15th | Up to Date |

The first recommended action is a letter to all farmers/growers within the Alamo River, New River, and Imperial Valley Drains watersheds describing the Farm Bureau Voluntary Watershed Program. According to the terms of their 319(h) grant, the Farm Bureau is required to submit on an annual basis, a list of program participants organized by drainshed, and a Watershed Program Plan. The Watershed Program Plan identifies measurable environmental and programmatic goals; describes aggressive, reasonable milestones and timelines for development and implementation of TMDL outreach plans and sub-watershed plans; and describes a commitment to develop and implement a tracking and reporting program.  The Farm Bureau is also required to submit semi-monthly reports describing the progress of each sub-watershed groups, any technical assistance workshops planned or conducted, and any other pertinent information.  The Farm Bureau has consistently delivered these tasks on time.

The Farm Bureau developed a website that allows farmers to submit individual sediment control plans electronically. In addition to an electronic copy of the database, the data is also accessible via the internet (http://www.ivtmdl.com), which allows access to up-to-date information.

The Farm Bureau estimates approximately 97% of the farmers within the Alamo and New River watersheds have filed sediment control plans through their Watershed Program.  One farmer/grower has exercised the option to file a sediment control plan directly with the Regional Board.

Regional Board staff consistently receives data from the Farm Bureau by the annual deadline.  Originally, staff thought that the Farm Bureau database could be merged with a database obtained from Imperial County Assessor’s Office that contains parcel information.  However, issues in querying the database surfaced because a one-to-one relationship could not be established.  To date, Regional Board staff is working with the Farm Bureau to develop a more efficient database system.

During implementation of the Silt TMDLs, Regional Board staff met with ICFB staff and IID staff on numerous occasions to work on issues related to the TMDL database and determining TMDL compliance. Staff from all three agencies work together to gather the necessary information to generate a fairly good method of determining who is, and who is not, submitting up to date Water Quality Control Plans/Sediment Control Programs each year. The ICFB has received several environmental awards from both the Governor’s Office and the USEPA for its excellent work in implementing the TMDL.

# 4. Enforcement

Enforcement is a high priority for the State and Regional Boards. The Colorado River Basin Region Enforcement Unit follows a progressive enforcement approach as specified in the State Board’s Enforcement Policy

The Regional Board issued four Administrative Civil Liability Complaints (ACLC) in 2004 to farmers who did not submit a group or individual Sediment Control Program to the Regional Board (or to ICFB).  Within one week of recipt of the ACLCs, the farmers submitted their sediment plans to the ICFB. The ACLCs were withdrawn when the Regional Board received the farmers’ Sediment Control Plans via the ICFB Group Watershed Program.

The Regional Board also issued an ACLC against IID on December 16, 2004 for failing to submit a QAPP required by Section 13267 of the CWC to satisfy Siltation/Sedimentation TMDL requirements for the New and Alamo Rivers. The report was due on November 14, 2004. The ACLC was withdrawn when the Regional Board received the report from IID in January, 2005.

Farmers are required to update their Sediment Control Plans on an annual basis. Farmers who submitted plans through the ICFB’s Group Watershed Program are required to complete annual updates to those plans via the ICFB website. ICFB staff does an excellent job of reminding farmers to update their plans through radio and newspaper announcements and at public meetings. If a farmer does not update his plan with ICFB by the annual due date, the Regional Board Enforcement Unit will send an informal letter before taking official action. To date, all farmers updated their farm plans without formal enforcement action. The enforcement actions have served as a deterant and contributed to the remarkable participation rate in the ICFB Program.

# 5. Water Quality Monitoring

Regional Board staff collects water quality data on the Alamo and New Rivers (Appendix B). TSS yearly averages (average of all data collected during the year) for sampling locations on both the Alamo and New Rivers are represented in Tables 5.1a, 5.1b, and Figures 1-4, below.

Table 5.1a: Alamo River yearly averages of TSS (mg/l) for the years 2003-2006

|  |  | TSS (mg/l) |
| --- | --- | --- |
| YEAR | UPSTREAM DOWNSTREAM |
|  | Border | Drop 10 | Drop 8 | Drop 6A | Drop 6 | Drop 3 | Outlet |
| 2003 | 14 | 209 | 241 | 236 | 260 | 267 | 262 |
| 2004 | 14 | 215 | 221 | 212 | 231 | 244 | 237 |
| 2005 | 23 | 136 | 195 | 173 | 226 | 232 | 234 |
| 2006 | 61 | 175 | 192 | 208 | 253 | 273 | 273 |

Table 5.1b: New River yearly averages of TSS (mg/l) for the years 2003-2006

|  |  | TSS (mg/l) |
| --- | --- | --- |
| YEAR | UPSTREAM DOWNSTREAM |
|  | Border | Even Hewes | Drop 2 | Outlet |
| 2003 | 30 | 95 | 228 | 179 |
| 2004 | 40 | 90 | 201 | 215 |
| 2005 | 51 | 88 | 227 | 184 |
| 2006 | 40 | 80 | 148 | 179 |

Regional Water Quality Control Board

Alamo River and New River Silt TMDL Sampling Location Map

Imperial Irrigation District Drain Water Quality Improvement Plan Drain Map

Figure 1: Alamo River Annual Average TSS Concentrations

by Sample Location

Figure 2: Alamo River Annual Average TSS Concentrations

by Year

Figure 3: New River Annual Average TSS Concentrations

by Sample Location

Figure 4: New River Annual Average TSS Concentrations

by Year

IID collects water quality data from the Imperial Valley Drains (Appendix B).  In order to determine pollutant loading, both the concentration and stream flow are required. Flow data is not available for all sampling locations. It should be noted that interpretation of the data is restricted based on quality control issues. General trends are used to interpret data until more data are available.

Reduction of sediment loading to the New and Alamo Rivers, and ultimately the Salton Sea, is the goal of TMDL Implementation.  Water quality data is collected to determine progress towards reaching TMDL goals.

Table 5.2: Alamo and New Rivers Sediment Loading

| Annual Sediment Loading (tons) |
| --- |
| Sampling Site | 2003 | 2004 | 2005 | 2006 |
| Alamo River Outlet | 224061.0 | 196962.3 | 205827.6 | 227715.1 |
| Alamo River Drop 3 | 188389.4 | 172171.4 | 167197.9 | n/a |
| Alamo River Drop 6A | 25982.8 | 22283.4 | 18230.1 | n/a |
| Alamo River Drop 10 | 7360.8 | 7528.2 | 4652.6 | n/a |
| New River Outlet | 101739.5 | 94399.3 | 109760.8 | 102868.7 |
| New River Evan Hewes | 1294.3 | 1082.9 | 1338.2 | n/a |
| New River IB | 4329.7 | 4549.4 | 10795.6 | n/a |

*2006 New River data are provisional.

###### Table 5.3: Niland 2, P, and Pumice Drains Sediment Loading

| Annual Sediment Loading (tons) |
| --- |
| Sampling Site | 2004 | 2005 | 2006 |
| Niland 2 Drain | 122.0 | 47.0 | 86.2 |
| P Drain | 478.0 | 302.4 | 321.8 |
| Pumice Drain | no flow data | no flow data | no flow data |

Table 5.4: Alamo and New Rivers Sediment Load Reductions

| Sampling Site | Percent Load Reduction |
| --- | --- |
|  | 2003 | 2004 | 2005 | 2006 | Cumulative Reduction* |
| Alamo River Outlet | 32.0% | 12.1% | -4.5% | -10.6% | 30.9% |
| New River Outlet | 34.1% | 7.2% | -16.3% | 6.3% | 33.4% |

*Cumulative Reduction compares pre-TMDL loads to 2006 loads

*2006 New River data are provisional (no specific quality control samples were taken).

###### Table 5.5: Niland 2, P, and Pumice Drains Load Reductions

| Sampling Site | Percent Load Reduction |
| --- | --- |
|  | 2004 | 2005 | 2006 | Cumulative Reduction* |
| Niland 2 Drain | 82.7% | 61.5% | -83.4% | 87.8% |
| P Drain | 44.4% | 36.8% | -6.4% | 62.5% |
| Pumice Drain | no data | no data | no data | no data |

*Cumulative Reduction compares pre-TMDL loads to 2006 loads

The negative load reduction values in 2005 and 2006 indicate an increase in sediment load from the previous year. An increase in sediment load from one year to the next may result from increases in agriculture runoff volumes, increases of drain maintenance activities, increases in rainfall that causes more runoff, etc. The cumulative reduction is the important value in terms of reaching TMDL targets.

## 5.1 TMDL Targets

The silt TMDL numeric targets are measured using total suspended solids (TSS) as an indicator of silt.  The final numeric target, defined in the Basin Plan, is 200 mg/l TSS, with interim numeric targets as detailed in Section 2, above.

The TMDLs are currently in Phase 2 of implementation. Phase 2 has interim targets of 240 mg/l TSS for the Alamo River, 213 mg/l TSS for the New River, and 282 mg/l TSS for the Imperial Valley Drains. Phase 2 requires reductions totaling 40%, 12%, and 35% respectively.

Overall, most sampling locations on the New River, Alamo River, and major drains are already in compliance with the Phase 2 numeric targets and are on schedule for attaining the final TMDL numeric target. Regional Board staff is pleased with the overall success of the ICFB’s TMDL Program at reducing sediment in the Alamo River, New River, and Imperial Valley Drains. Cumulative percent load reductions show progress towards TMDL targets. We remain concerned about IID’s maintenance operations.

Table 5.6 compares pre-TMDL TSS measurements at the river outlets with the numeric target for the Silt TMDLs.

# TABLE 5.6:  Comparison of Pre-TMDL Conditions to Numeric Target

| Location: | *Pre -TMDL TSS (mg/L) | *Pre-TMDL Load (tons/year) | Reduction Needed | Target TSS (mg/L) | Approximate Loading Needed (tons/year) |
| --- | --- | --- | --- | --- | --- |
| Alamo River at Garst Road Bridge | 377 | 329,399 | 47% | 200 | 175,000 |
| New River at Lack Road Bridge | 241 | 154,452 | 17% | 200 | 128,195 |
| Niland 2 Drain | 410 | 705 | 51% | 200 | 344 |
| P Drain | 235 | 859 | 15% | 200 | 731 |
| Pumice Drian | 610 | 13640 | 67% | 200 | 4472 |

Source: Colorado River Basin Region, 2001, 2002, and 2005

Suspended sediment concentrations tend to increase in the downstream direction (Huston et al. 2000).  Therefore, the outlets of the Alamo River and the New River to the Salton Sea are the locations with the greatest need of reduction in TSS and turbidity. At this time, Regional Board staff use the outlets of the Alamo and New Rivers to the Salton Sea to measure compliance with TMDL numeric targets. These locations correspond to New River at Garst Road and Alamo River at Lack Road sampling locations. The Imperial Valley Drains TMDL measures compliance at the outlets of each drain to the Salton Sea.

The selected sample location graphs below show data from the beginning of the Regional Board monitoring program in 2003 through 2006. Graphs of all sampling location data are attached in Appendix C.

Figure 5: Alamo River Silt TMDL Targets vs. TSS concentrations over time

###### Figure 6: New River Silt TMDL Targets vs. TSS concentrations over time

*2006 New River data are provisional

Figure 7: Niland 2 Drain Silt TMDL Targets vs. TSS concentrations

over time

Figure 8: P Drain Silt TMDL Targets vs. TSS concentrations over time

Figure 9: Pumice Drain Silt TMDL Targets vs. TSS concentrations over time

## 5.2 Data Trends

A seasonal trend in TSS concentrations is evident in the New and Alamo Rivers and Imperial Valley Drains.  The seasonal trend is a result of seasonal irrigation practices that have a direct effect on the amount of agricultural runoff to the drains and rivers. Evident from the graphs below, a significant annual decrease in TSS concentrations occurs during the winter months.  Highest TSS concentrations are found during the spring and summer months. This corresponds to a similar trend in IID water deliveries.

Figure 10: Alamo River TSS concentrations at the outlet to the Salton Sea (2003-2006)

Figure 11: New River TSS concentrations at the outlet to Salton Sea

(2003-2006)

*New River 2006 data are estimated

Figure 12: Imperial Irrigation District Canal Deliveries Annual Trend (2003-2006)

If the seasonal trend is eliminated from the data set, and we compare monthly data rather than annual data, the change in TSS concentrations over time will be seen at each sampling location.  For example, during the month of March during the period of the data set, fluctuations in TSS concentrations are seen at each Alamo River sample location.  Most of the 2005 concentrations at the Alamo River sample locations during the month of March are less than the 2003 concentrations. In 2006, the concentrations increase to greater than 2003 concentrations. See Figure 13, below, that illustrates the month of March on the Alamo River. Please see Appendix C for all monthly graphs.

Figure 13: Alamo River TSS concentrations at all sampling locations in the month of March (2003-2004)

Figure 14: New River TSS concentrations at all sampling locations in the month of March (2003-2004)

*New River 2006 data are provisional

The New River during the month of March, Figure 14, shows 2005 concentrations increase from the 2003 concentrations at the Drop 2 and Outlet sample locations. The 2006 concentrations at Drop 2 and the Outlet are below 2003 concentrations.

The Imperial Valley agriculture drains that feed the New and Alamo Rivers create a system dominated by anthropogenic variables.  Each year of water quality data is influenced by the practices of responsible parties (farmers, IID, USEPA). Each year of TSS data will be different based on variables such as cropping patterns, water deliveries, BMP implementation, drain maintenance activities, and fluctuating stream flows related to QSA mitigation.  The up and down trend from year to year is evident at all sample locations. All monthly graphs are attached in Appendix C.

# 6. TMDL Compliance

In general, annual averages and monthly trends at the points of compliance show decreases in TSS concentrations from pre-TMDL concentrations.

Table 6.1:  Annual Average TSS Concentrations (mg/L) at the River Outlets

| Sample Location | TMDL Target | Pre-TMDL | 2003 | 2004 | 2005 | 2006 |
| --- | --- | --- | --- | --- | --- | --- |
| Alamo River Outlet | 200 | 377 | 262 | 237 | 234 | 273 |
| New River Outlet | 200 | 271 | 179 | 215 | 184 | 179 |
| Niland 2 Drain | 200 | 410 | N/A | 72 | 59 | 123 |
| P Drain | 200 | 235 | N/A | 171 | 87 | 144 |
| Pumice Drain | 200 | 610 | N/A | 203 | 118 | 173 |

The outlets of the rivers and drains to the Salton Sea are the Regional Board staff’s points of compliance with TMDL numeric targets.  Alamo River and New River Phase 2 targets, to be met in 2007 and 2008, (240 mg/l Alamo River, 213 mg/l New River) were met in 2004 and 2005. Increases in 2006 annual averages resulted in Alamo River exceeding the Phase 2 target in 2006. Nevertheless, progress towards attaining TMDL targets is apparent.

# 7. Conclusions

Progress is being made towards reaching TMDL milestones. However, continued efforts are necessary to achieve final targets by 2014. At this time, Regional Board staff does not recommend de-listing the Alamo River, New River, or Imperial Valley Drains from the 303(d) list for impairment by sediment.

Problem areas, such as the lower Alamo River watershed, seem to produce more sediment in runoff than other areas. Possible reasons include soil type, cropping patterns, slope, or drain maintenance activities. IID identified “problem drains” via their Drain Water Quality Improvement Plan Monitoring Program. These problem drains include Munyon Drain, Oleander Drain, and Magnolia Drain

Regional Board staff is concerned about the effects IID dredging operations have on sediment concentrations. During a May, 2007 IID Board Meeting, Regional Board staff learned that IID drain maintenance and dredging continue to cause increases in sediment loads in the Alamo River, New River, and Imperial Valley Drains. Regional Board staff will be working with IID and ICFB to address this issue.

Imperial County Farm Bureau continues to educate farmers, including new farmers to Imperial Valley and Imperial Valley seasonal growers, and conducts TMDL outreach events to the farming community. It is diligently managing and implementing its 319(h) grants.

Regional Board staff recommends watershed groups be organized in problem areas throughout the watershed. Problem areas include the middle and lower Alamo River and the lower New River. Watershed groups comprised of local farmers/growers should work together with the IID to focus on controlling sediment discharges.  Regional Board staff will coordinate with watershed groups to facilitate effective working groups and to provide technical assistance.

# 8. References

Colorado River Basin Regional Water Quality Control Board. Colorado River Basin Region Water Quality Control Plan. Palm Desert, CA. Updated October 2005.

Colorado River Basin Regional Water Quality Control Board. Alamo River Sedimentation/Siltation TMDL and Implementation Plan. Palm Desert, CA. 2001.

Colorado River Basin Regional Water Quality Control Board. Sedimentation/Siltation TMDL for the Imperaial Valley Drains: Niland 2, P, and Pumice and Implementation Plan. Palm Desert, CA. 2005.

Colorado River Basin Regional Water Quality Control Board. New River Sedimentation/Siltation TMDL and Implementation Plan. Palm Desert, CA. 2002.

Huston et al. New and Alamo Rivers Project. Preliminary Data Collection and Analysis for Development of Hydrodynamic and Water Quality River Models. Prepared for Salton Sea Authority and State Water Resources Control Board. January 2000.

Imperial County Farm Bureau. Total Suspended Solids Concentration Reduction and Sediment Load Reduction Report for the Imperial County Farm Bureau – TMDL Program. SWRCB Grant No. 04-294-557-1. El Centro, CA. May 2007.

# Appendix A - Maps

Imperial Irrigation District Drain Water Quality Improvement Plan Drain Map

Regional Water Quality Control Board Alamo River and New River Silt TMDL Sampling Location Map

# Appendix B - Water Quality Data Tables

| Table 1: RB7 Alamo River TSS (mg/l) Data |  |  |  |
| --- | --- | --- | --- |
| Date |  |  | SAMPLING LOCATIONS |  |  |
|  | Border | Drop 10 | Drop 8 | Drop 6A | Drop 6 | Drop 3 | Outlet |
| Jan 03 |  |  |  |  |  |  |  |
| Feb 03 | 6 | 284 | 260 | 164 | 184 | 90 | 86 |
| Mar 03 | 9 | 204 | 314 | 344 | 382 | 340 | 324 |
| Apr 03 | 13 | 210 | 280 | 310 | 290 | 320 | 320 |
| May 03 | 23 | 260 | 280 | 170 | 250 | 240 | 280 |
| Jun 03 | 20 | 340 | 370 | 380 | 370 | 350 | 350 |
| Jul 03 |  | 306 | 332 | 368 | 326 | 380 | 358 |
| Aug 03 |  | 126 | 224 | 228 | 288 | 292 | 306 |
| Sep 03 |  | 172 | 170 | 188 | 240 | 302 | 236 |
| Oct 03 |  | 226 | 258 | 280 | 256 | 284 | 268 |
| Nov 03 |  | 120 | 122 | 124 | 152 | 252 | 216 |
| Dec 03 |  | 51 | 37 | 45 | 120 | 86 | 140 |
| AVERAGE | 14 | 209 | 241 | 236 | 260 | 267 | 262 |
| Jan 04 |  | 25 | 55 | 68 | 82 | 120 | 100 |
| Feb 04 | 21 | 210 | 220 | 190 | 250 | 230 | 180 |
| Mar 04 |  | 470 | 370 | 350 | 370 | 390 | 350 |
| Apr 04 |  | 300 | 310 | 270 | 240 | 230 | 200 |
| May 04 |  | 290 | 380 | 350 | 350 | 280 | 300 |
| Jun 04 |  | 210 | 290 | 230 | 230 | 250 | 250 |
| Jul 04 |  | 276 | 196 | 208 | 336 | 288 | 328 |
| Aug 04 | 6 | 152 | 148 | 227 | 235 | 255 | 207 |
| Sep 04 |  | 246 | 196 | 176 | 160 | 240 | 220 |
| Oct 04 |  | 144 | 169 | 162 | 200 | 258 | 280 |
| Nov 04 |  | 150 | 102 | 174 | 138 | 176 | 192 |
| Dec 04 |  | 107 |  | 135 | 178 | 210 | 237 |
| AVERAGE | 14 | 215 | 221 | 212 | 231 | 244 | 237 |
| Jan 05 | 20 | 107 | 201 | 229 | 211 | 233 | 218 |
| Feb 05 |  | 130 | 106 | 95 | 112 | 172 | 110 |
| Mar 05 | 28 | 211 | 250 | 216 | 262 | 233 | 241 |
| Apr 05 | 42 | 157 | 243 | 200 | 272 | 311 | 268 |
| May 05 | 32 | 116 | 148 | 162 | 153 | 189 | 214 |
| Jun 05 | 27 | 140 | 266 | 225 | 203 | 219 | 258 |
| Jul 05 | 16 | 184 | 418 | 294 | 342 | 266 | 290 |
| Aug 05 |  | 127 | 169 | 126 | 208 | 222 | 194 |
| Sep 05 | 10 | 131 | 126 | 89 | 253 | 256 | 231 |
| Oct 05 | 33 | 149 | 162 | 186 | 340 | 349 | 351 |
| Nov 05 | 1 | 95 | 122 | 145 | 171 | 208 | 241 |
| Dec 05 | 20 | 82 | 131 | 109 | 180 | 129 | 188 |
| AVERAGE | 23 | 136 | 195 | 173 | 226 | 232 | 234 |
| Jan 06 | 12 | 107 | 112 | 126 | 218 | 184 | 233 |
| Feb 06 |  |  |  |  |  |  |  |
| Mar 06 | 13 | 217 | 225 | 389 | 360 | 435 | 407 |
| Apr 06 | 39 | 237 | 308 | 274 | 320 | 377 | 347 |
| May 06 |  | 236 | 188 | 313 | 268 | 383 | 322 |
| Jun 06 | 34 | 246 | 299 | 226 | 282 | 250 |  |
| Jul 06 | 208 | 228 | 202 |  | 250 | 292 | 276 |
| Aug 06 |  |  |  |  |  |  |  |
| Sep 06 |  | 190 | 172 | 160 | 336 | 154 | 148 |
| Oct 06 |  |  |  |  |  |  |  |
| Nov 06 | 96 | 87 | 115 | 78 | 132 | 196 | 202 |
| Dec 06 | 29 | 28 | 105 | 94 | 113 | 187 | 250 |
| AVERAGE | 61 | 175 | 192 | 208 | 253 | 273 | 273 |

| Table 1: RB7 New River TSS (mg/l) Data |  |
| --- | --- |
| Date |  | SAMPLING LOCATIONS |  |
|  | Border | Even Hewes | Drop 2 | Outlet |
| Jan 03 |  |  |  |  |
| Feb 03 |  |  |  |  |
| Mar 03 | 30 | 88 | 260 | 264 |
| Apr 03 | 33 | 120 | 220 | 200 |
| May 03 | 40 | 100 | 220 | 140 |
| Jun 03 | 56 | 150 | 330 | 290 |
| Jul 03 | 35 | 108 | 254 | 162 |
| Aug 03 | 20 | 78 | 278 | 172 |
| Sep 03 | 22 | 92 | 236 | 172 |
| Oct 03 | 24 | 102 | 200 | 180 |
| Nov 03 |  |  |  |  |
| Dec 03 | 12 | 18 | 55 | 33 |
| AVERAGE | 30 | 95 | 228 | 179 |
| Jan 04 | 34 | 110 | 48 | 100 |
| Feb 04 | 33 | 85 | 160 | 160 |
| Mar 04 | 28 | 100 | 260 | 290 |
| Apr 04 | 23 | 72 | 260 | 310 |
| May 04 | 33 | 140 | 290 | 280 |
| Jun 04 | 59 | 130 | 250 | 240 |
| Jul 04 | 48 | 84 | 274 | 242 |
| Aug 04 | 48 | 84 | 274 | 242 |
| Sep 04 | 42 | 80 | 224 | 228 |
| Oct 04 | 46 | 110 | 204 | 242 |
| Nov 04 | 60 | 56 | 111 | 142 |
| Dec 04 | 25 | 29 | 53 | 98 |
| AVERAGE | 40 | 90 | 201 | 215 |
| Jan 05 | 15 | 26 |  | 73 |
| Feb 05 | 18 | 67 | 147 | 182 |
| Mar 05 | 25 | 61 | 364 | 334 |
| Apr 05 | 40 | 143 | 204 | 178 |
| May 05 | 32 | 121 | 153 | 155 |
| Jun 05 | 105 | 122 | 119 | 176 |
| Jul 05 | 42 | 108 | 162 | 188 |
| Aug 05 | 47 | 120 | 190 | 203 |
| Sep 05 | 173 | 80 | 155 | 221 |
| Oct 05 |  |  |  |  |
| Nov 05 | 39 | 80 | 247 | 211 |
| Dec 05 | 31 | 34 | 532 | 102 |
| AVERAGE | 51 | 88 | 227 | 184 |
| Jan 06 | 28 | 25 | 58 | 89 |
| Feb 06 | 29 | 37 | 112 | 194 |
| Mar 06 | 34 | 41 | 199 | 189 |
| Apr 06 | 18 | 68 | 184 | 228 |
| May 06 | 47 | 146 |  |  |
| Jun 06 | 49 | 172 | 220 | 168 |
| Jul 06 |  | 120 | 194 | 232 |
| Aug 06 |  |  |  |  |
| Sep 06 | 45 | 60 | 178 | 223 |
| Oct 06 | 60 | 94 | 220 |  |
| Nov 06 | 44 | 58 | 64 | 158 |
| Dec 06 | 48 | 58 | 51 | 133 |
| AVERAGE | 40 | 80 | 148 | 179 |

| IID TSS data from major drains draining into the Alamo River |  |  |  |  |
| --- | --- | --- | --- | --- |
| Verde Drain |  | South Central Drain | Central Drain | Holtville Main Drain | Rose Drain |  |
| DateTime | TSS (mg/l) | DateTime | TSS (mg/l) | DateTime | TSS (mg/l) | DateTime | TSS (mg/l) | DateTime | TSS (mg/l) |
| 2/24/04 14:10 | 190 | 2/24/04 13:47 | 170 | 2/24/04 13:36 | 270 | 2/24/04 13:13 | 250 | 2/24/04 12:55 | 550 |
| 3/23/04 11:36 | 220 | 3/23/04 11:15 | 450 | 3/23/04 11:05 | 380 | 3/23/04 10:43 | 240 | 3/23/04 10:25 | 400 |
| 4/20/04 11:10 | 150 | 4/20/04 10:47 | 210 | 4/20/04 10:35 | 300 | 4/20/04 9:58 | 230 | 4/20/04 9:17 | 380 |
| 5/18/04 12:50 | 130 | 5/18/04 12:18 | 360 | 5/18/04 12:05 | 280 | 5/18/04 11:27 | 280 | 5/18/04 11:43 | 420 |
| 6/15/04 11:04 | 120 | 6/15/04 10:36 | 260 | 6/15/04 10:24 | 270 | 6/15/04 9:45 | 250 | 6/15/04 10:03 | 350 |
| 7/20/04 10:07 | 210 | 7/20/04 9:46 | 500 | 7/20/04 9:33 | 260 | 7/20/04 9:00 | 370 | 7/20/04 8:11 | 160 |
| 8/17/04 13:03 | 73 | 8/17/04 12:32 | 71 | 8/17/04 12:19 | 240 | 8/17/04 11:48 | 380 | 8/17/04 11:29 | 240 |
| 9/21/04 9:15 | 110 | 9/21/04 9:45 | 120 | 9/21/04 10:00 | 210 | 9/21/04 10:47 | 350 | 9/21/04 10:30 | 300 |
| 10/20/04 11:45 | 140 | 10/20/04 12:11 | 210 | 10/20/04 12:33 | 150 | 10/20/04 13:26 | 370 | 10/20/04 13:12 | 160 |
| 11/17/04 9:43 | 82 | 11/17/04 10:10 | 270 | 11/17/04 10:22 | 130 | 11/17/04 11:03 | 370 | 11/17/04 10:48 | 210 |
| 12/15/04 11:56 | 80 | 12/15/04 11:35 | 160 | 12/15/04 11:26 | 96 | 12/15/04 10:54 | 180 | 12/15/04 11:06 | 180 |
| 1/12/05 12:00 | 44 | 1/12/05 12:33 | 96 | 1/12/05 12:45 | 130 | 1/12/05 13:33 | 170 | 1/12/05 13:20 | 160 |
| 2/9/05 10:40 | 100 | 2/9/05 11:05 | 410 | 2/9/05 11:20 | 170 | 2/9/05 11:55 | 340 | 2/9/05 11:40 | 280 |
| 3/21/05 14:03 | 150 | 3/21/05 13:42 | 260 | 3/21/05 13:24 | 320 | 3/21/05 12:30 | 170 | 3/21/05 13:00 | 150 |
| 4/13/05 11:15 | 140 | 4/13/05 11:45 | 250 | 4/13/05 12:05 | 300 | 4/13/05 13:20 | 280 | 4/13/05 13:02 | 340 |
| 5/17/05 9:25 | 160 | 5/17/05 9:55 | 220 | 5/17/05 10:05 | 340 | 5/17/05 10:50 | 260 | 5/17/05 10:30 | 430 |
| 6/2/05 12:10 | 180 | 6/2/05 11:35 | 290 | 6/2/05 11:25 | 320 | 6/2/05 10:55 | 210 | 6/2/05 11:05 | 280 |
| 7/12/05 11:20 | 95 | 7/12/05 11:40 | 370 | 7/12/05 11:50 | 230 | 7/12/05 12:40 | 290 | 7/12/05 12:25 | 320 |
| 8/2/05 9:45 | 70 | 8/2/05 10:30 | 270 | 8/2/05 10:45 | 200 | 8/2/05 11:30 | 340 | 8/2/05 11:20 | 250 |
| 9/12/05 10:00 | 25 | 9/12/05 10:26 | 380 | 9/12/05 10:46 | 180 | 9/12/05 11:23 | 150 | 9/12/05 11:07 | 390 |
| 10/5/05 10:50 | 56 | 10/5/05 11:15 | 140 | 10/5/05 11:26 | 240 | 10/5/05 12:24 | 190 | 10/5/05 12:07 | 310 |
| 11/16/05 10:17 | 83 | 11/16/05 10:47 | 300 | 11/16/05 11:00 | 150 | 11/16/05 11:46 | 220 | 11/16/05 11:25 | 220 |
| 12/7/05 14:05 | 44 | 12/7/05 13:42 | 350 | 12/7/05 13:31 | 180 | 12/7/05 12:52 | 170 | 12/7/05 13:06 | 170 |
| 1/11/06 10:40 | 46 | 1/11/06 11:05 | 290 | 1/11/06 11:17 | 280 | 1/11/06 12:20 | 250 | 1/11/06 12:00 | 330 |
| 2/7/06 13:48 | 220 | 2/7/06 13:23 | 340 | 2/7/06 13:06 | 260 | 2/7/06 11:50 | 280 | 2/7/06 12:12 | 200 |
| 3/14/06 9:54 | 130 | 3/14/06 10:20 | 300 | 3/14/06 10:35 | 370 | 3/14/06 11:45 | 260 | 3/14/06 11:20 | 190 |
| 4/6/06 10:35 | 150 | 4/6/06 11:00 | 470 | 4/6/06 11:15 | 430 | 4/6/06 12:30 | 310 | 4/6/06 12:00 | 260 |
| 5/4/06 10:30 | 160 | 5/4/06 10:53 | 330 | 5/4/06 11:00 | 310 | 5/4/06 11:50 | 220 | 5/4/06 11:30 | 180 |
| 6/6/06 13:21 |  | 6/6/06 13:00 | 310 | 6/6/06 12:47 | 250 | 6/6/06 11:54 | 280 | 6/6/06 12:12 | 270 |
| 7/25/06 11:33 | 140 | 7/25/06 12:21 | 160 | 7/25/06 12:32 | 200 | 7/25/06 13:20 | 250 | 7/25/06 13:00 | 120 |
| 8/23/06 12:57 | 88 | 8/23/06 12:20 | 48 | 8/23/06 12:06 | 78 | 8/23/06 11:12 | 180 | 8/23/06 11:30 | 200 |
| 9/13/06 13:31 | 55 | 9/13/06 13:16 | 380 | 9/13/06 13:03 | 140 | 9/13/06 12:38 | 160 | 9/13/06 12:22 | 190 |
| 10/25/06 11:50 | 54 | 10/25/06 12:15 | 220 | 10/25/06 12:24 | 140 | 10/25/06 13:28 | 85 | 10/25/06 13:10 | 120 |
| 11/14/06 9:37 | 56 | 11/14/06 9:56 | 420 | 11/14/06 10:10 | 170 | 11/14/06 11:30 | 120 | 11/14/06 11:10 | 450 |
| 12/12/06 13:15 | 83 | 12/12/06 12:50 | 220 | 12/12/06 12:45 | 150 | 12/12/06 12:05 | 110 | 12/12/06 12:20 | 270 |
| AVERAGE | 113 | AVERAGE | 274 | AVERAGE | 232 | AVERAGE | 245 | AVERAGE | 269 |

| IID TSS data from major drains draining into the New River |
| --- |
| Greeson Drain | Rice 3 Drain |  |  |
| DateTime | TSS (mg/l) | DateTime | TSS (mg/l) |  |
| 2/24/04 8:57 | 170 | 2/24/04 9:35 | 230 |  |
| 3/23/04 7:25 | 210 | 3/23/04 7:54 | 380 |  |
| 4/20/04 7:40 | 120 | 4/20/04 8:28 | 310 |  |
| 5/18/04 7:03 | 180 | 5/18/04 7:32 | 350 |  |
| 6/15/04 6:19 | 200 | 6/15/04 6:45 | 330 |  |
| 7/20/04 6:05 | 120 | 7/20/04 6:55 | 300 |  |
| 8/17/04 7:16 | 270 | 8/17/04 7:55 | 500 |  |
| 9/21/04 7:53 | 140 | 9/21/04 13:17 | 60 |  |
| 10/20/04 9:56 | 360 | 10/20/04 9:05 | 29 |  |
| 11/17/04 7:54 | 190 | 11/17/04 7:15 | 67 |  |
| 12/15/04 7:18 | 73 | 12/15/04 7:51 | 49 |  |
| 1/12/05 10:30 | 74 | 1/12/05 8:50 | 91 |  |
| 2/9/05 9:10 | 97 | 2/9/05 14:25 | 490 |  |
| 3/21/05 8:28 | 140 | 3/21/05 9:20 | 250 |  |
| 4/13/05 9:45 | 70 | 4/13/05 9:00 | 190 |  |
| 5/17/05 8:05 | 170 | 5/17/05 14:10 | 150 |  |
| 6/2/05 14:45 |  | 6/2/05 8:05 | 280 |  |
| 7/12/05 9:00 | 200 | 7/12/05 8:10 | 110 |  |
| 8/2/05 8:25 | 57 | 8/2/05 7:55 | 66 |  |
| 9/12/05 8:35 | 160 | 9/12/05 8:05 | 170 |  |
| 10/5/05 8:50 | 200 | 10/5/05 8:00 | 210 |  |
| 11/16/05 8:20 | 68 | 11/16/05 7:45 | 52 |  |
| 12/7/05 9:10 | 120 | 12/7/05 9:48 | 63 |  |
| 1/11/06 10:00 | 150 | 1/11/06 8:40 | 250 |  |
| 2/7/06 8:11 | 140 | 2/7/06 9:16 | 120 |  |
| 3/14/06 8:25 | 110 | 3/14/06 14:25 | 250 |  |
| 4/6/06 8:30 | 130 | 4/6/06 7:55 | 140 |  |
| 5/4/06 8:17 | 250 | 5/4/06 7:46 | 420 |  |
| 6/6/06 8:11 | 230 | 6/6/06 8:50 | 380 |  |
| 7/25/06 10:20 | 130 | 7/25/06 8:56 | 92 |  |
| 8/23/06 14:07 | 98 | 8/23/06 7:35 | 82 |  |
| 9/13/06 8:11 | 290 | 9/13/06 8:51 | 140 |  |
| 10/25/06 9:35 | 130 | 10/25/06 8:50 | 24 |  |
| 11/14/06 8:32 | 52 | 11/14/06 8:00 | 33 |  |
| 12/12/06 8:15 | 50 | 12/12/06 9:00 | 18 |  |
| AVERAGE | 151 | AVERAGE | 191 |  |

| IID TSS data from minor drains draining into the Alamo River |  |  |  |  |
| --- | --- | --- | --- | --- |
| Peach Drain |  | Oleander Drain |  | Magnolia Drain |  | Munyon Drain |  | Nettle Drain |  |
| DateTime | TSS (mg/l) | DateTime | TSS (mg/l) | DateTime | TSS (mg/l) | DateTime | TSS (mg/l) | DateTime | TSS (mg/l) |
| 4/20/04 10:21 | 370 | 4/20/04 9:47 | 210 | 4/20/04 9:33 |  | 2/24/04 12:25 | 160 | 5/17/05 11:45 | 390 |
| 7/20/04 9:20 | 39 | 7/20/04 8:49 | 69 | 7/20/04 8:36 | 180 | 5/18/04 11:08 | 180 | 8/2/05 12:10 | 67 |
| 10/20/04 12:53 | 430 | 10/20/04 13:40 | 280 | 10/20/04 13:53 | 1100 | 8/17/04 11:08 | 310 | 11/16/05 13:05 | 54 |
| 1/12/05 13:00 | 69 | 1/12/05 13:46 | 710 | 1/12/05 14:00 | 840 | 11/17/04 11:23 | 750 | 2/7/06 11:00 | 1000 |
| 4/13/05 12:35 | 150 | 4/13/05 13:30 | 330 | 4/13/05 13:45 | 92 | 2/9/05 12:15 | 160 | 5/4/06 12:25 | 270 |
| 7/12/05 12:00 | 30 | 7/12/05 12:55 | 370 | 7/12/05 13:05 | 110 | 5/17/05 11:10 | 360 | 8/23/06 9:20 | 200 |
| 10/5/05 11:40 | 84 | 10/5/05 12:36 | 960 | 10/5/05 12:48 | 20 | 8/2/05 11:55 | 200 | 11/14/06 12:30 | 340 |
| 1/11/06 11:30 | 260 | 1/11/06 12:30 | 610 | 1/11/06 12:45 | 67 | 11/16/05 12:09 | 87 |  |  |
| 4/6/06 11:30 | 880 | 4/6/06 12:45 | 140 | 4/6/06 13:00 | 170 | 2/7/06 11:31 | 540 |  |  |
| 7/25/06 12:42 | 16 | 7/25/06 13:30 | 180 | 7/25/06 13:40 | 140 | 5/4/06 12:10 | 250 |  |  |
| 10/25/06 12:40 | 38 | 10/25/06 13:36 | 290 | 10/25/06 13:50 | 85 | 8/23/06 9:51 | 77 |  |  |
|  |  |  |  |  |  | 11/14/06 11:48 | 250 |  |  |
| AVERAGE | 215 | AVERAGE | 377 | AVERAGE | 280 | AVERAGE | 277 | AVERAGE | 332 |
| C Drain |  | I Drain |  | N Drain |  |  |  |  |  |
| DateTime | TSS (mg/l) | DateTime | TSS (mg/l) | DateTime | TSS (mg/l) |  |  |  |  |
| 3/23/04 9:57 | 470 | 3/23/04 9:43 | 640 | 3/23/04 8:55 | 20 |  |  |  |  |
| 6/15/04 8:54 | 380 | 6/15/04 8:37 | 92 | 6/29/04 10:00 | 430 |  |  |  |  |
| 9/21/04 11:20 | 300 | 9/21/04 11:35 | 31 | 9/21/04 11:50 | 170 |  |  |  |  |
| 12/15/04 10:28 | 44 | 12/15/04 10:14 | 96 | 12/15/04 9:24 | 230 |  |  |  |  |
| 3/21/05 11:57 | 76 | 3/21/05 11:40 | 130 | 3/21/05 10:36 | 350 |  |  |  |  |
| 6/2/05 10:20 | 180 | 6/2/05 10:05 | 240 | 6/2/05 9:10 | 430 |  |  |  |  |
| 9/12/05 12:00 | 120 | 9/12/05 12:16 | 470 | 9/12/05 12:30 | 24 |  |  |  |  |
| 12/7/05 12:06 | 20 | 12/7/05 11:45 | 120 | 12/7/05 10:56 | 76 |  |  |  |  |
| 3/14/06 12:13 | 58 | 3/14/06 12:30 | 36 | 3/14/06 13:15 | 81 |  |  |  |  |
| 6/6/06 11:15 | 240 | 6/6/06 11:00 | 240 | 6/6/06 10:04 | 330 |  |  |  |  |
| 9/13/06 11:24 | 490 | 9/13/06 11:10 | 140 | 9/13/06 10:18 | 250 |  |  |  |  |
| 12/12/06 11:35 | 670 | 12/12/06 11:25 | 350 | 12/12/06 10:15 | 1000 |  |  |  |  |
| AVERAGE | 254 | AVERAGE | 215 | AVERAGE | 283 |  |  |  |  |

| IID TSS data from minor drains draining into the New River |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Fig Drain |  | Rice Drain |  | North Central Drain | Spruce Drain | Timothy 2 Drain |
| DateTime | TSS (mg/l) | DateTime | TSS (mg/l) | DateTime | TSS (mg/l) | DateTime | TSS (mg/l) | DateTime | TSS (mg/l) |
| 4/20/04 8:00 | 94 | 4/20/04 8:38 | 66 | 4/20/04 8:52 | 110 | 2/24/04 11:35 | 120 | 2/24/04 11:15 | 200 |
| 7/20/04 6:27 | 130 | 7/20/04 7:06 | 110 | 7/20/04 7:20 | 0 | 5/18/04 10:30 | 42 | 5/18/04 9:33 | 150 |
| 10/20/04 9:39 | 330 | 10/20/04 8:48 | 16 | 10/20/04 14:23 | 31 | 8/17/04 10:17 | 13 | 8/17/04 9:57 | 12 |
| 1/12/05 10:10 | 36 | 1/12/05 8:35 | 73 | 1/12/05 14:30 | 82 | 11/17/04 12:00 | 210 | 11/17/04 12:40 | 50 |
| 4/13/05 9:25 | 210 | 4/13/05 8:35 | 67 | 4/13/05 14:10 | 240 | 2/9/05 12:55 | 480 | 2/9/05 13:16 | 490 |
| 7/12/05 8:45 | 100 | 7/12/05 7:55 | 360 | 7/12/05 13:30 | 25 | 5/17/05 11:25 | 38 | 5/17/05 13:40 | 78 |
| 10/5/05 8:30 | 88 | 10/5/05 7:45 | 130 | 10/5/05 13:11 | 59 | 8/2/05 12:20 | 38 | 8/2/05 12:50 | 56 |
| 1/11/06 9:25 | 54 | 1/11/06 8:23 | 32 | 1/11/06 14:45 | 120 | 11/16/05 12:51 | 85 | 11/16/05 13:28 | 100 |
| 4/6/06 8:15 | 58 | 4/6/06 7:40 | 65 | 4/6/06 7:20 | NR | 2/7/06 11:16 | 230 | 2/7/06 10:40 | 120 |
| 7/25/06 10:00 | 130 | 7/25/06 8:33 | 300 | 7/25/06 8:11 | 17 | 5/4/06 12:36 | 150 | 5/4/06 12:55 | 110 |
| 10/25/06 9:14 | 72 | 10/25/06 8:29 | 76 | 10/25/06 8:20 | 22 | 8/23/06 9:35 | 14 | 8/23/06 8:57 | 170 |
|  |  |  |  |  |  | 11/14/06 12:16 | 35 | 11/14/06 12:45 | 50 |
|  |  |  |  |  |  |  |  | 5/18/04 9:09 | 160 |
| AVERAGE | 118 | AVERAGE | 118 | AVERAGE | 71 | AVERAGE | 121 | AVERAGE | 134 |
| Trifolium 10 Drain |  |  |  |  |  |  |  |  |
| DateTime | TSS (mg/l) |  |  |  |  |  |  |  |  |
| 8/17/04 9:39 | 170 |  |  |  |  |  |  |  |  |
| 11/17/04 12:30 | 150 |  |  |  |  |  |  |  |  |
| 2/9/05 13:34 | 490 |  |  |  |  |  |  |  |  |
| 5/17/05 13:00 | 92 |  |  |  |  |  |  |  |  |
| 8/2/05 13:05 | 50 |  |  |  |  |  |  |  |  |
| 11/16/05 13:46 | 46 |  |  |  |  |  |  |  |  |
| 2/7/06 10:26 | 460 |  |  |  |  |  |  |  |  |
| 5/4/06 13:10 | 420 |  |  |  |  |  |  |  |  |
| 8/23/06 8:39 | 86 |  |  |  |  |  |  |  |  |
| 11/14/06 13:06 | 500 |  |  |  |  |  |  |  |  |
| AVERAGE | 246 |  |  |  |  |  |  |  |  |
| IID TSS data from minor drains draining into the Salton Sea |  |  |  |
| Pumice Drain | P Drain |  | Trifolium 1 Drain | Niland 2 Drain |
| DateTime | TSS (mg/l) | DateTime | TSS (mg/l) | DateTime | TSS (mg/l) | DateTime | TSS (mg/l) |
| 3/23/04 8:38 | 500 | 3/23/04 9:07 | 480 | 2/24/04 10:25 | 43 | 3/23/04 9:23 | 80 |
| 6/15/04 7:30 | 72 | 6/15/04 7:53 | 140 | 5/18/04 8:46 | 140 | 6/15/04 8:14 | 120 |
| 9/21/04 12:42 | 160 | 9/21/04 12:02 | 33 | 8/17/04 9:16 | 130 | 9/21/2004 12:20 | 23 |
| 12/15/04 9:02 | 79 | 12/15/04 9:37 | 32 | 11/17/04 12:57 | 36 | 12/15/2004 9:56 | 120 |
| 3/21/05 10:10 | 72 | 3/21/05 10:55 | 160 | 2/9/05 13:48 | 52 | 3/21/05 11:15 | 50 |
| 6/2/05 8:55 | 170 | 6/2/05 9:30 | 60 | 5/17/05 13:20 | 240 | 6/2/05 9:45 | 50 |
| 9/12/05 13:26 | 110 | 9/12/05 12:45 | 81 | 8/2/05 13:20 | 0 | 9/12/05 13:00 | 16 |
| 12/7/05 10:34 | 120 | 12/7/05 11:09 | 48 | 11/16/05 14:04 | 30 | 12/7/05 11:26 | 120 |
| 3/14/06 13:30 | 170 | 3/14/06 13:05 | 72 | 2/7/06 10:02 | 62 | 3/14/06 12:48 | 100 |
| 6/6/06 9:42 | 260 | 6/6/06 10:20 | 130 | 5/4/06 13:26 | 130 | 6/6/06 10:42 | 220 |
| 9/13/06 10:00 | 220 | 9/13/06 10:30 | 230 | 8/23/06 8:20 | 63 | 9/13/06 10:49 | 0 |
| 12/12/06 9:45 | 42 | 12/12/06 10:30 | 30 | 11/14/06 13:25 | 54 | 12/12/06 11:00 | 170 |
| AVERAGE | 165 | AVERAGE | 125 | AVERAGE | 82 | AVERAGE | 89 |

# Appendix C - Data Graphs and Charts

Please note, all 2006 New River data are preliminary and should be considered

estimates.