STATE WATER RESOURCES CONTROL BOARD

RESOLUTION NO. 2002 – 0058

APPROVAL OF A STATE REVOLVING FUND (SRF) LOAN

FOR COUNTY SANITATION DISTRICTS OF LOS ANGELES COUNTY (DISTRICTS);

NITRIFICATION/DE-NITRIFICATION FACILITIES (PROJECT); POMONA, LOS COYOTES, LONG BEACH, WHITTIER NARROWS AND SAN JOSE CREEK WATER RECLAMATION PLANTS; SRF LOAN NUMBERS C-06-4701-110, 210, 310, 410 AND 510

WHEREAS:

- The State Water Resources Control Board, on February 16, 1995, adopted the Policy for Implementing the State Revolving Fund for Construction of Wastewater Treatment Facilities, and revised it on June 18, 1998;

- The Division of Clean Water Programs has approved the Facilities Plan for the Districts’ Project; and

- The Districts adopted a Mitigated Negative Declaration (State Clearinghouse No. 2001101120) for the proposed Project which has been reviewed and considered, and it has been determined that the Project will not result in any significant environmental impacts.

THEREFORE BE IT RESOLVED THAT:

The State Water Resources Control Board:

- Approves a SRF loan of $22.5 million for the Districts’ Nitrification/De-Nitrification Facilities, with a repayment period of 20 years, and the first repayment due one year after completion of construction;

- Will withdraw this preliminary SRF loan commitment if the Districts do not submit Final Plans and Specifications for the Project by August 31, 2003.  The Division may approve up to a 90 day extension for good cause;

- Will base the Performance Standards for this Project on the Districts’ Waste Discharge Requirements; and

- Directs the Division of Clean Water Programs to allocate $22.5 million consistent with the construction schedule and availability of funds.

CERTIFICATION

The undersigned, Clerk to the Board, does hereby certify that the foregoing is a full, true, and correct copy of a resolution duly and regularly adopted at a meeting of the State Water Resources Control Board held on March 21, 2002.

/s/

Maureen Marché

Clerk to the Board