- STATE OF CALIFORNIA

- CLEAN WATER STATE REVOLVING FUND

- FINAL INTENDED USE PLAN

- FOR STATE FISCAL YEAR 2001/2002

- PREPARED BY:	The Division of Clean Water Programs

ADOPTED BY:	State Water Resources Control Board on April 25, 2002 by Resolution 2002-0071

I.	INTRODUCTION

The State Water Resources Control Board (SWRCB) submits this Intended Use Plan (IUP) to the United States Environmental Protection Agency (EPA).  The IUP meets the requirements of Section 606 (c) of the Federal Clean Water Act.  The IUP is submitted annually as required under 40 CFR §35.3150.

The IUP serves as the planning document for explaining how carryover funds from previous years and the Federal Fiscal Year (FFY) 2002 appropriation for the State Revolving Fund (SRF) will be used.  As currently developed, the State Fiscal Year (SFY) 2001/2002 IUP identifies the forecasted binding loan commitment amounts and disbursement schedules for all the available funds.

The SWRCB intends to continue with the implementation of the basic loan program as outlined in the SWRCB’s Policy for Implementing the State Revolving Fund for Construction of Wastewater Treatment Facilities (SRF Policy) originally adopted on August 18, 1988, and last amended on June 18, 1998.

II.	PROJECT SPECIFIC INFORMATION

The SWRCB has prepared detailed schedules for binding loan commitments and disbursement of funds for SFY 2001/2002.  This information is summarized in the following tables:

A.	Table 1:	SUMMARY OF THE SRF MONIES AVAILABLE FOR SWRCB

PRELIMINARY LOAN COMMITMENT IN SFY 2001/2002

B.	Table 2:	BINDING LOAN COMMITMENT PROJECTIONS FOR SFY

2001/2002

C.	Table 3:	DISBURSEMENT PROJECTIONS FOR 2001/2002-FEDERAL

DOLLARS

D.	Table 4:	DISBURSEMENT PROJECTIONS FOR 2001/2002-REPAYMENT

ACCOUNT

E.	Table 5:	DISBURSEMENT PROJECTIONS FOR 2001/2002-REVENUE BONDS

F.	Table 6:	AUTOMATED CLEARINGHOUSE DRAW SCHEDULE FOR 2002

CAPITALIZATION

III.	LONG AND SHORT-TERM GOALS

A.	Long-Term Goals

1)	To achieve statewide compliance with water quality objectives.

2)	To bring Publicly-Owned Treatment Works (POTWs) into compliance with federal requirements.

- To perpetuate the SRF.

4)	To maximize the ability of the SRF to assist local government in constructing needed water quality control facilities.

5)	To provide assistance for implementation of the SWRCB’s Nonpoint Source Management Plan.

- To maintain at least an 80 percent rate of loan issuance in SFY 2001/2002 to comply with EPA directives.

- To continue administrative steps to reduce the available cash by issuing loans using a cash flow system.

B.	Short-Term Goals

- Apply for and receive the FFY 2002 Capitalization Grant within the first year of the allotment period.

2)	To fund projects in SFY 2001/2002 that will enable local agencies to abate public health and water pollution problems, and that will reduce or abate nonpoint source pollution.

- Provide consultation services to small loan applicants in order to expedite the processing of their loan requests.  Assistance will include guidance for identifying project alternatives, selecting the cost-effective alternative, preparing the Project Report, the Revenue Program, and the Environmental Assessment.  Assistance will also be offered to aid municipalities in assuring that they have the ability to properly administer and manage their projects.

- With the interagency agreement between the SWRCB and the Trade and Commerce Agency it is anticipated that the sale of Revenue Bonds in the summer of 2002 will be needed to leverage the SRF account in order to continue issuing SRF loans at the current rate.

- Complete close-out of the FFY 1993 through the 1996 Capitalization Grants.

- Amend the Operating Agreement to reflect the upcoming revenue bond sale.

- Establish the SRF as an enterprise fund to comply with generally accepted accounting principles (reference: Government Accounting Standards

Board Statement No. 34).  Entities that issue revenue bonds must account for such activities by methods of enterprise funds.

IV.	RELATIONSHIP BETWEEN THE SRF AND OTHER STATE FINANCIAL ASSISTANCE PROGRAMS

The SWRCB administers two other programs that provide financial assistance for construction of wastewater treatment facilities.  These are:

- A State funded Small Communities Grant Program which provides up to

97.5 percent grant funding for small, needy communities with less than 10,000 people.  The maximum grant set by the SWRCB is $3 million.  The State may provide loan assistance from the SRF for the local share of these State grant funded projects.  This program received $34 million from the Safe Drinking Water, Clean Water, Watershed Protection and Flood Protection Act of 2000.  These funds have been fully committed.  The future of the program is dependent upon future bond measures.

- The Safe Drinking Water, Clean Water, Watershed Protection, and Flood Protection Act of 2000 allocated $40 million for the year 2000 Water Recycling Subaccount to provide loans and grants for facilities planning, design, and construction of water recycling projects, and for water recycling research and demonstration projects.  Approximately $20.5 million is available for commitment.

V.	PROGRAM CHANGES IMPLEMENTED

The following program changes have been made by the SWRCB that are not covered in the existing Operating Agreement signed by the SWRCB on November 29, 1993.

- Cash Flow

The SWRCB adopted Resolution No. 99-040 on May 20, 1999, changing the method for approving new loans to a cash flow system where loans are approved based on the availability of cash and Automated Clearinghouse (ACH) draws to cover projected disbursements.

- State Revolving Fund Loan Program Funding Criteria

On June 21, 2001, the State Water Resources Control Board approved Resolution 2001-075 adopting the 2001/2002 State Revolving Fund (SRF) Priority List.  This Resolution permits major sewer rehabilitaion projects to be eligible for loan assistance where they are necessary to correct documented public health or water quality problems.

- Fiscal Year

- The SWRCB will use the SFY for reporting purposes for the program.

- Endangered Species Act (ESA)

On July 26, 1994, the EPA designated the SWRCB to be its non-federal representative for ESA coordination involving all SRF projects receiving Federal Capitalization Grant Funds in California as provided under 50 CFR §402.08.  As the non-federal representative, the SWRCB will coordinate and consult informally with the United States Fish and Wildlife Service (USFWS) and/or the National Marine Fisheries Service (NMFS) in compliance with Section 7 of the ESA.  The SWRCB will evaluate the potential impact (direct or indirect) of SRF projects on federally listed, threatened, or endangered species, and submit its findings to the USFWS and/or to the NMFS.  When the SWRCB, in consultation with the USFWS and/or NMFS, determines that the project may affect federally listed species, it will notify the EPA of the need to request formal consultation with the USFWS and/or NMFS.  The EPA will participate as lead federal agency in the formal consultation process and will ultimately be responsible for compliance with Section 7 of the ESA for all SRF projects.  The SWRCB will monitor or assist in monitoring any mitigation measures proposed to avoid or lessen impacts to federally listed species.

- National Historic Preservation Act

Pursuant to a programmatic agreement dated March, 1990 among EPA, the Advisory Council on Historic Preservation, and the National Conference of State Historic Preservation officers concerning compliance with the National Historic Preservation Act (NHPA), EPA has delegated its responsibility for carrying out the requirements of Section 106 of the NHPA to the SWRCB.  The SWRCB Cultural Resources Officer is authorized to represent the EPA in correspondence related to Section 106 (see 36 CFR Part 800 as amended on June 17, 1999) compliance on SRF projects receiving Federal Capitalization Grant Funding in California.  The SWRCB will notify the EPA if unresolved disputes occur in the SWRCB's routine consultation with the State Historic Preservation Officer.

- State Match

The SWRCB will use proceeds from the local match program as necessary to provide the State 20 percent match.

VI.	INFORMATION ON THE SRF ACTIVITIES TO BE SUPPORTED

Projects involving secondary treatment (Category I), advanced treatment (Category II), infiltration/inflow (I/I) correction (Category IIIA), major sewer system rehabilitation (Category IIIB), new collections systems (Category IVA), new interceptors (Category IVB), combined sewer overflow correction (Category V), storm drainage pollution correction (Category VI), and activities and projects necessary to correct nonpoint source and estuary pollution problems, (Category VII), are eligible to be funded under the loan program.  In addition, water recycling projects are eligible for loan assistance.

A.	For SFY 2001/2002, the SWRCB proposes to provide loan assistance as follows:

Category I-- Secondary Treatment;  Category II--Advanced Treatment;  Category IIIA --I/I Correction; Category IIIB --Major Sewer System Rehabilitation;  Category IVA--New Collection Systems;  Category IVB--New Interceptors and Appurtenances; Category V--Combined Sewer Overflow; Category VI--Storm Water Pollution Control Projects; and Catagory VII--Nonpoint source pollution control and estuary enhancement programs and projects will be funded by the SRF.  Included in these categories will be water recycling projects.

B.	Types of assistance to be provided:

Only loans under the basic loan program will be provided in SFY 2001/2002.  The basic loan program provides for loans at one-half the interest rate of the most recent sale of State General Obligation Bonds and discounted loans where local government contributes the state match share for its project and pays no additional interest.  Loans will be completely amortized within twenty years of project completion.  Some of the loans issued in SFY 2001/2002 may involve the refinancing of existing local debt.

C.	SWRCB policies on implementation of the SRF Loan Program:

The SWRCB’s SRF Policy contains detailed information on the requirements for obtaining a SRF loan for wastewater treatment and water recycling projects.  Additional policies or regulations may be developed for inclusion in the Operating Agreement to cover administration of loans for nonpoint source, stormwater pollution control, and estuary enhancement projects and activities.  Program details necessary to implement the Local Match Program were adopted by the SWRCB on January 18, 1996, and amended on June 18, 1998.

VII.	OTHER FEDERAL AND STATE ASSISTANCE

As noted above, the Safe Drinking Water, Clean Water, Watershed Protection, and Flood Protection Act of 2000 provided $34 million for Small Communities Grants, $40 million for Water Recycling Grants and Loans, and $25 million for Seawater Intrusion Control loans.  A total of $35.5 million was also made available for grants to the municipalities of Manteca, Orange Cove, Stockton, and Tracy.

VIII.	ASSURANCES, PROCEDURES AND PROPOSALS

A.	Environmental Review Certification

The State Environmental Review Process (SERP) is outlined in the Operating Agreement and the SRF Policy.  Beginning with new projects submitted after June 30, 1998, the SERP will encompass environmental reviews consistent with provisions of the California Environmental Quality Act and the National Environmental Policy Act.  The

SERP has been approved by the EPA.

B.	Project Approval Procedures

The SWRCB approves projects in a two-step process.  The first approval occurs at the completion of facilities planning when the SWRCB makes a preliminary loan commitment from available funds.  Table 1 summarizes the funds available for preliminary loan commitments.

The second step is the issuance of binding loan commitments (signed loan contracts) after the final plans and specifications have been approved.  A total of $97 million in SWRCB preliminary loan commitments is available from all sources for issuing binding loan commitments (loan contracts) in SFY 2001/2002.

C.	Binding Commitment Certification

The SWRCB certifies that it will enter into binding loan commitments equal to at least 120 percent of the cumulative quarterly Capitalization Grant ACH schedule of increases within one year after receipt of each ACH increase.  Table 2 contains a list of projected binding loan commitments for SFY 2001/2002.

D.	Expeditious and Timely Expenditure Certifications

The SWRCB certifies that it will expend all funds in the SRF in an expeditious and timely manner. Table 3 is the projected federal disbursements for SFY 2001/2002, which total about $169 million.  Table 4 is the projected disbursements totaling about $186 million from the Repayment Account for SFY 2001/2002.  Table 5 is the projected revenue bond disbursements for SFY 2001/2002, which total about $127 million.  Total expenditures for SFY 2001/2002 are expected to be $486 million, which includes $11 million in State expenditures and $4 million for administration.  Further, through the local match program, we expect local agencies to disburse another $21 million in excess state match money.

E.	First Use of Enforceable Requirements Certification

California has satisfied the First Use Requirement.

F.	Transfer of Construction Management Assistance Grant (CMAG)

No CMAG funds provided under Section 205 (g) of the Act will be transferred to the SRF for administration.  The State will administer the loan program using the allowed four percent of the Capitalization Grant.

G.	Loan Defaults

California will make every effort to assure that loan recipients repay their loans.  In the event of any defaults, the Division of Clean Water Programs (DCWP) will have our Revenue Program Specialist review the agency’s user charges and budget and make recommendations for assuring continued loan repayments.  The SWRCB will also take whatever other steps are required, including judicial action, to assure timely repayments of loan obligations.  As a last resort, California will use the intercept provision in State law to recover lost funds should the SWRCB fail to resolve the default.  No defaults have been experienced to date.

H.	State Match

The State Match for the FFY 2002 Capitalization Grant is expected to be met in part by using matching funds remaining from the Safe Drinking Water, Clean Water, Watershed Protection and Flood Protection Act of 2000.  The SWRCB will use other fund sources and the Local Match Program to provide additional match as necessary.  The total match amount for the FFY 2002 Grant is estimated to be $19,069,281.

I.	Automated Clearinghouse (ACH) Ceiling

Table 5 contains the proposed schedules for increasing the ACH ceiling amount for the FFY 2002 appropriation.

IX.	METHOD AND CRITERIA FOR THE DISTRIBUTION OF SRF FUNDS

A.	Criteria and method for determining the types of funding distribution to be provided.

The Division uses readiness to proceed to determine the projects scheduled for binding loan commitments.  Projects scheduled for binding loan commitments in SFY 2001/2002 have previously received a preliminary loan commitment from the SWRCB.  A total of about $524 million in new funds (See Table 1) will be available for loan issuance in SFY 2001/2002.  In addition, unobligated balances from past capitalization grants and the Repayment Account will also be used to provide the funds needed to meet the estimated $563 million binding loan commitments projected for SFY 2001/2002.  Table 2 contains the estimated project by project schedules for issuing the binding loan commitments using all the available funds.  The adopted and EPA approved SFY 2001/2002 Priority List identifies projects which will compete for loan assistance in SFY 2001/2002.

B.	Criteria and method for selecting specific projects to be funded.

Projects to be funded in SFY 2001/2002 are determined in accordance with the SWRCB’s State Revolving Fund Project Priority System which has been approved by EPA.  The State Priority System is based on public health and water quality considerations as described in the SRF Policy.  Included in the State Priority System are bypass provisions to allow other projects to be funded if anticipated local agency schedules are not met.  The fundable portion of the list for SFY 2001/2002 will include Priority Classes A, B, C, and D projects which have received preliminary loan commitments from the SWRCB and which are expected to proceed to construction in SFY 2001/2002.  Loans will be issued only

to projects on the fundable portion of the list.

X.	PERPETUATION OF THE SRF

The SWRCB will charge an interest rate equal to one-half the rate of the most recent sale of State General Obligation Bonds.  For communities participating in the Local Match Program, the local match contribution has an effective interest rate of approximately 1.8% while repayments of the loan are based on an annual interest rate of 0.0%.  The SWRCB will also take whatever actions are necessary to recover loan funds should a loan recipient default on its loan repayments.  Refer to the Operating Agreement for a more detailed discussion of the specific actions.

XI.	SCHEDULE

The schedule for the public review and comment process on the SFY 2001/2002 IUP is:

- 04/18/02	SWRCB Adoption of SFY 2001/2002 IUP

- 05/13/02	Submittal of SFY 2001/2002 IUP to EPA for Approval

- 06/21/02	EPA Approval of SFY 2001/2002 IUP

XII.	ADMINISTRATIVE COSTS

Based on the expected appropriation for FFY 2002, California will apply for a

$95,346,405 FFY 2002 Capitalization Grant.  Up to four percent of the grant amount, or $3,813,856 can be used for administration.

XIII.	MARKET LOAN RATE

California will issue loans at one-half the interest rate on the most recent sale of State General Obligation Bonds or discounted local match loans.  These rates will always be below the market rate.  Because of this fact, a market rate survey will not be conducted.

- TABLE 1

- SUMMARY OF SRF MONIES AVAILABLE

- FOR SWRCB PRELIMINARY LOAN COMMITMENT

- IN SFY 2001/2002

TABLE 2

BINDING LOAN COMMITMENT

PROJECTIONS FOR SFY 2001/2002

TABLE 3

DISBURSEMENT PROJECTIONS

FOR SFY 2001/2002-FEDERAL DOLLARS

| STATE REVOLVING FUND |  |  |
| --- | --- | --- |
| DISBURSEMENT PROJECTIONS FOR 2001/2002 |  |  |
| FEDERAL DOLLARS |  |  |
| SFY 2001/2002 |  |  |
| DATE OF ANALYSIS: FEBRUARY 28, 2002 |  |  |
|  |  | FEDERAL |
| AGENCY | NUMBER | AMOUNT |
| LOS ANGELES COUNTY SANITATION DIST 2 | 4001-220 | $980,503 |
| LOS ANGELES COUNTY SANITATION DIST 2 | 4001-231 | $949,775 |
| LOS ANGELES COUNTY SANITATION DIST 2 | 4001-240 | $11,054,978 |
| LOS ANGELES COUNTY SANITATION DIST 2 | 4001-241 | $16,154,692 |
| LOS ANGELES COUNTY SANITATION DIST 2 | 4001-251 | $3,485,233 |
| LOS ANGELES COUNTY SANITATION DIST 2 | 4001-270 | $411,906 |
| LOS ANGELES COUNTY SANITATION DIST 2 | 4001-271 | $1,341,130 |
| LOS ANGELES COUNTY SANITATION DIST 2 | 4001-281 | $4,077,524 |
| LOS ANGELES COUNTY SANITATION DIST 2 | 4001-410 | $4,879,026 |
| LOS ANGELES COUNTY SANITATION DIST 2 | 4001-420 | $870,663 |
| LOS ANGELES COUNTY SANITATION DIST 2 | 4001-430 | $870,663 |
| LOS ANGELES COUNTY SANITATION DIST 2 | 4001-450 | $1,107,798 |
| LOS ANGELES COUNTY SANITATION DIST 2 | 4001-471 | $493,604 |
| MCCLOUD COMMUNITY SERVICES DISTRICT | 4053-110 | $811,499 |
| CITY OF SANTA ROSA | 4062-170 | $6,002,460 |
| LOS ANGELES COUNTY SANITATION DIST 32 | 4082-110 | $353,777 |
| LOS ANGELES COUNTY SANITATION DIST 32 | 4082-160 | $1,089,711 |
| CITY OF SAN DIEGO | 4119-410 | $25,166 |
| CITY OF PACIFICA | 4121-111 | $141,032 |
| MOULTON NIGUEL WATER DISTRICT | 4150-12a | $7,866,521 |
| MOULTON NIGUEL WATER DISTRICT | 4150-12b | $4,407,222 |
| CITY OF ESCONDIDO | 4156-112 | $2,301,999 |
| CITY OF ESCONDIDO | 4156-311 | $10,925,641 |
| CITY OF OCEANSIDE | 4161-110 | $16,684,295 |
| SAN JOSE/SANTA CLARA WPCP | 4220-130 | $9,380 |
| SAN JOSE/SANTA CLARA WPCP | 4220-140 | $151,741 |
| SAN JOSE/SANTA CLARA WPCP | 4220-150 | $66,198 |
| SAN JOSE/SANTA CLARA WPCP | 4220-310 | $589,833 |
| CITY OF MARYSVILLE | 4244-110 | $91,863 |
| CITY OF COLTON | 4251-110 | $850,368 |
| CITY OF BAKERSFIELD | 4321-110 | $2,108,689 |
| CITY OF RIVERSIDE | 4331-130 | $127,969 |
| SANTA YNEZ COMMUNITY SERVICES DISTRICT | 4357-110 | $53,779 |
| DAVIS MUNI. SEWER FACILITY DISTRICT 1 | 4360-110 | $70,256 |
| CITY OF PORTOLA | 4364-110 | $174,633 |
| THOUSAND OAKS MUNI SEWER DISTRICT NO.1 | 4429-121 | $8,106,225 |
| SANTA ANA RIVER WATERSHED PROJ AUTH | 4452-110 | $133,769 |
| SANTA ANA RIVER WATERSHED PROJ AUTH | 4452-140 | $4,455,792 |
| CITY OF AUBURN | 4471-120 | $435,200 |
| TEMPLETON COMMUNITY SERVICES DISTRICT | 4486-110 | $1,485,175 |
| VICTOR VALLEY WASTEWATER RECLAMATION A | 4574-110 | $6,120,199 |
| CITY OF VACAVILLE | 4610-120 | $5,531,932 |
| CITY OF VACAVILLE | 4610-120a | $2,513,869 |
| CITY OF VACAVILLE | 4610-121a | $2,053,672 |
| CITY OF SOUTH SAN FRANCISCO | 4614-111 | $2,165,027 |
| CITY OF CALISTOGA | 4616-110 | $987,894 |
| CITY OF RIALTO | 4648-110 | $1,905,975 |
| STEGE SANITARY DISTRICT | 4665-111 | $600,207 |
| CITY OF AMERICAN CANYON | 4666-110 | $4,119,415 |
| CROCKETT-VALONA SANITARY DISTRICT | 4675-120 | $113,729 |
| LOS ANGELES COUNTY, DEPT. PUBLIC WORKS | 4679-110 | $611,941 |
| ELSINORE VALLEY MUNICIPAL WATER DIST. | 4686-110 | $3,333,320 |
| TOWN OF WINDSOR | 4704-111 | $1,525,409 |
| CITY OF REDDING | 4708-110 | $6,959,100 |
| FRESNO METRO. FLOOD CONTROL DIST | 6000-120 | $3,138,629 |
| DAVIS MUNI. SEWER FACILITY DISTRICT 1 | 6006-110 | $532,525 |
| METROPOLITAN WATER DISTRICT | 6011-110 | $2,956,743 |
| SAN LUIS WATER DISTRICT | 6014-110 | $791,425 |
| CITY OF SOUTH LAKE TAHOE | 6025-110 | $379,034 |
| CITY OF SOUTH LAKE TAHOE | 6026-120 | $45,832 |
| TOWN OF MAMMOTH LAKES | 6031-120 | $97,759 |
| DEL PUERTO WATER DISTRICT | 6047-110 | $2,013,965 |
| SACRAMENTO VALLEY CONSERVANCY | 6055-110 | $1,272,912 |
| VALLEY SMALL BUSINESS DEVELOPMENT CORP. | 6075-110 | $3,126,046 |
|  | TOTAL | $169,094,247 |

TABLE 4

DISBURSEMENT PROJECTIONS

FOR SFY 2001/2002-REPAYMENT ACCOUNT

| # STATE REVOLVING FUND |  |  |
| --- | --- | --- |
| ##### DISBURSEMENT PROJECTIONS FOR 2001/2002 |  |  |
| ###### REPAYMENT ACCOUNT |  |  |
| ### SFY 2001/2002 |  |  |
| DATE OF ANALYSIS: FEBRUARY 28, 2002 |  |  |
| AGENCY | NUMBER | AMOUNT |
| LOS ANGELES COUNTY SANITATION DIST 2 | 4001-250 | $11,875,730 |
| LOS ANGELES COUNTY SANITATION DIST 2 | 4001-260 | $547,554 |
| LOS ANGELES COUNTY SANITATION DIST 2 | 4001-271 | $10,856,270 |
| CITY OF SANTA ROSA | 4062-130 | $785,358 |
| CITY OF SANTA ROSA | 4062-140 | $12,394,630 |
| CITY OF SANTA ROSA | 4062-170 | $7,958,985 |
| CITY OF SANTA ROSA | 4062-220 | $23,242,952 |
| SOUTH COAST WATER DISTRICT | 4064-111 | $4,005,577 |
| LOS ANGELES COUNTY SANITATION DIST 32 | 4082-110 | $35,612 |
| CITY OF GRASS VALLEY | 4085-130 | $838,724 |
| LAKE COUNTY SANITATION DISTRICT ID #1 | 4086-110 | $10,281,138 |
| CITY OF SAN DIEGO | 4119-510 | $1,671,368 |
| CITY OF ESCONDIDO | 4156-110 | $7,887,153 |
| CITY OF ESCONDIDO | 4156-210 | $409,956 |
| SAN JOSE/SANTA CLARA WPCP | 4220-110 | $171,178 |
| SAN JOSE/SANTA CLARA WPCP | 4220-120 | $238,166 |
| SAN JOSE/SANTA CLARA WPCP | 4220-150 | $19,033 |
| SAN JOSE/SANTA CLARA WPCP | 4220-160 | $332,203 |
| SAN JOSE/SANTA CLARA WPCP | 4220-170 | $322,935 |
| SAN JOSE/SANTA CLARA WPCP | 4220-180 | $765,100 |
| SAN JOSE/SANTA CLARA WPCP | 4220-190 | $182,228 |
| HUMBOLDT COUNTY RESORT IMPROVE DIST 1 | 4262-110 | $2,967 |
| CITY OF RIVERSIDE | 4331-120 | $5,224,004 |
| SANTA YNEZ COMMUNITY SERVICES DISTRICT | 4357-110 | $1,672 |
| CITY OF SAN DIEGO | 4383-110 | $55,840 |
| CITY OF SACRAMENTO | 4441-120 | $400,444 |
| SANTA ANA RIVER WATERSHED PROJ AUTH | 4452-130 | $1,417,404 |
| CITY OF YREKA | 4465-110 | $446,621 |
| CITY OF GUSTINE | 4488-111 | $129,701 |
| LOS ANGELES COUNTY, DEPT.OF PUBLIC WORKS | 4498-110 | $162,137 |
| CITY OF RIVERBANK | 4521-110 | $769,130 |
| CITY OF SAN DIEGO | 4542-110 | $45,382 |
| VICTOR VALLEY WASTEWATER RECLAMATION A | 4573-110 | $406,986 |
| VICTOR VALLEY WASTEWATER RECLAMATION A | 4574-110 | $3,405,368 |
| CITY OF BRENTWOOD | 4585-110 | $14,074,760 |
| HILMAR COUNTY WATER DISTRICT | 4596-110 | $1,553,419 |
| CITY OF VACAVILLE | 4610-121 | $17,786,401 |
| CITY OF SAN DIEGO | 4650-110 | $969,866 |
| CITY OF SAN DIEGO | 4650-210 | $3,767,442 |
| CITY OF SACRAMENTO | 4653-110 | $6,195,075 |
| STEGE SANITARY DISTRICT | 4665-111 | $849,474 |
| CITY OF SACRAMENTO | 4685-110 | $2,665,936 |
| CITY OF SAN DIEGO | 4690-110 | $6,366 |
| CITY OF SAN DIEGO | 4718-110 | $4,166,650 |
| MERCED COUNTY | 6050-110 | $1,944,251 |
| NAPA RIVER FLOOD CONT & WC DIST | 6061-110 | $24,513,636 |
|  | TOTAL | $185,782,782 |

TABLE 5

DISBURSEMENT PROJECTIONS

FOR SFY 2001/2002-REVENUE BONDS

| STATE REVOLVING FUND |  |  |
| --- | --- | --- |
| DISBURSEMENT PROJECTIONS FOR 2001/2002 |  |  |
| SFY 2001/2002 |  |  |
| DATE OF ANALYSIS: FEBRUARY 28, 2002 |  |  |
| AGENCY | NUMBER | DISBURSEMENT AMOUNT |
| Los Angeles County Sanitation District | 4001-232 | $21,013,738 |
| Los Angeles County Sanitation District | 4001-290 | $3,164,064 |
| Los Angeles County Sanitation District | 4001-440 | $400,000 |
| Los Angeles County Sanitation District | 4001-460 | $1,000,000 |
| Los Osos Community Services District | 4014-110 | $3,396,000 |
| City of Santa Rosa | 4062-160 | $1,000,000 |
| Los Angeles County Sanitation District | 4082-120 | $2,608,111 |
| Los Angeles County Sanitation District | 4082-170 | $900,000 |
| City of San Diego | 4119-310 | $3,154,587 |
| Rosamond Community Services District | 4148-110 | $2,144,000 |
| Laguna County Sanitation District | 4173-110 | $6,000,000 |
| City of San Jose | 4220-320 | $206,300 |
| City of Los Angeles | 4493-110 | $50,000,000 |
| City of Piedmont | 4655-110 | $1,750,000 |
| Crockett-Valona Sanitation District | 4675-110 | $500,000 |
| Crockett-Valona Sanitation District | 4675-130 | $66,335 |
| City of San Diego | 4703-110 | $7,749,969 |
| City of Westmorland | 4705-110 | $525,000 |
| City of Live Oak | 4712-110 | $1,200,000 |
| City of San Diego | 4721-110 | $8,416,633 |
| Union Sanitary District | 4771-110 | $9,000,000 |
| Glenn Co. Res. Con. Dist. | 6063-110 | $500,000 |
| Sierra Foothills Conservancy | 6076-110 | $2,000,000 |
|  | TOTAL | $126,694,737 |

TABLE 6

AUTOMATED CLEARINGHOUSE

DRAW SCHEDULE

FOR 2002 CAPITALIZATION GRANT