Attachment 1

Watershed Protection Program (Chapter 6, Article 2) Bond Program

Contact: Bill Campbell or Ken Harris/State Water Resources Control Board (SWRCB)/Division of Water Quality      P.O. Box 944213/Sacramento, CA 94244-2130/(916) 657-1043/657-0876

Amount: Watershed Program--$90 million

Appropriations: Subject to annual appropriation by the Legislature

Program Description:

Grants to municipalities, local agencies, or nonprofit organizations to develop local watershed management plans (maximum $200,000 per local watershed plan) and/or implement projects (maximum $5 million per project) consistent with watershed plans.  Sixty percent of the funds will be allocated to projects in the Counties of Los Angeles, Orange, Riverside, San Diego, San Bernardino, and Ventura. Forty percent of the funds will be allocated to projects in the remaining counties. This subaccount requires that $35 million be set-aside for grants to small communities

Historical Implementation:

The SWRCB implemented a similar program under the Delta Tributary Watershed Program of Proposition 204. Thirty-one projects are underway or near implementation for Sacramento, San Joaquin, and Trinity River Watersheds for a total funding of $14.5 million. Federal Clean Water Act Section 319 projects have also implemented similar, but smaller, projects.

Implementation Process/Timetable:

1.  The SWRCB will receive budget authority to implement the Proposition 13 Bond Program with the State FY 2000-01 Budget

2.  Staff has begun discussions with representatives for the designated set-aside projects for Pajaro River ($2 million), Russian River ($1 million), Clover Creek ($5 million), and Clear Lake ($2 million). The set-aside projects will be funded in total and contracts executed in State Fiscal Year (FY) 2000-01, July through June.

3.  A limited scope Request for Proposals (RFP) ($10 million) will be released in early State FY 2000-01 to fund watershed plan development projects beginning in State FY 2000-01.

4.  The implementation process will use an extensive outreach effort to ensure a high level of public input.

A stakeholder advisory group will be convened and a scoping meeting will be held to assist SWRCB in preparation of a broad RFP for release in early 2001 (State FY) for selection of projects to be funded in State FY 2001-02.

Workshops will be held around the State to solicit comments on the broad RFP, explain the State contracting process, discuss the SWRCB’s watershed approach to water quality protection, and to answer questions.

A Proposition 13 web site with list servers for each subaccount was established on the SWRCB’s home page in late April. The web site will be maintained throughout the life of the program and updated as needed.