April 23, 2001

STATE WATER RESOURCES CONTROL BOARD

BOARD MEETING – DIVISION OF CLEAN WATER PROGRAMS

MAY 2, 2001

# ITEM  4

## SUBJECT

WATER RECYCLING CONSTRUCTION PROGRAM (WRCP), APPROVAL OF A TIME EXTENTION FOR PRELIMINARY LOAN COMMITMENT, SANTA MARGARITA WATER DISTRICT (SMWD), NONDOMESTIC WATER PROGRAM EXPANSION – GROUP 1 (ORANGE COUNTY)

## DISCUSSION

The Clean Water Bond Law of 1984 established the Water Reclamation Account and a revolving fund by providing $25 million for low interest rate loans to local agencies for design and construction of wastewater reclamation projects with a $10 million statutory cap per project.  The Safe, Clean, Reliable Water Supply Act (1996 Bond Law) established the Water Recycling Subaccount and provided $60 million for low-interest loans for design and construction of water recycling projects.  The Safe Drinking Water, Clean Water, Watershed Protection, and Flood Protection Act (2000 Bond Law) provided an additional $40 million and provided for repayments and remaining funds from the 1996 Bond Law to be transferred and deposited into the 2000 Bond Law subaccount.

The SMWD submitted a WRCP project with construction spanning six years.  The Nondomestic Water Program Expansion project is divided into three phases of two years each.  SMWD applied for WRCP funds for the first phase, known as Group 1 facilities.  The Division issued Facilities Plan Approval on January 20, 2000, based on the approved users in Group 1.  On February 17, 2000, the State Water Resources Control Board (SWRCB), in Resolution No. 2000-003 (copy attached), approved a preliminary WRCP loan commitment for this group and reserved eligibility for five years for oversized facilities constructed in the first group designed to accommodate the entire project.  Funding for the project will be allocated from the 1984 Bond Law ($10 million) and the 2000 Bond Law ($4.6 million).

The sunset date listed in the resolution for the loan commitment was for submittal of final plans and specifications for the Group 1 facilities by January 26, 2001.  As provided in Resolution No. 2000-003, and at the request of the SMWD, the Division approved an extension until April 26, 2001.  While the work has been proceeding, the SMWD has encountered further unexpected project delays as a result of changes in construction schedules, areawide developments, and necessary developer agreements.  The District is requesting a time extension until January 18, 2002.  In accordance with the Water Recycling Funding Guidelines, this time extension must be approved by the SWRCB.

## POLICY ISSUE

Should the SWRCB approve a time extension for the WRCP funds for the Nondomestic Water Program Expansion – Group 1 Project and continue reserving eligibility for future phases of this project?

## RWQCB IMPACT

Region 9, None.

## FISCAL IMPACT

Since funds have been previously committed, there is no fiscal impact from a time extension for this WRCP loan.

## STAFF RECOMMENDATION

That the SWRCB adopt a resolution approving a time extension for the WRCP loan to SMWD for the subject project and continue to reserve eligible capacity.

April 23, 2001

STATE WATER RESOURCES CONTROL BOARD

RESOLUTION NO. 2001 –

APPROVAL OF A TIME EXTENSION FOR

WATER RECYCLING CONSTRUCTION PROGRAM (WRCP) LOAN FUNDS

TO SANTA MARGARITA WATER DISTRICT

FOR NONDOMESTIC WATER PROGRAM EXPANSION – GROUP 1

WHEREAS:

- The Clean Water Bond Law of 1984 (1984 Bond Law) established the Water Reclamation Account and provided $25 million for low interest loans for the design and construction of water recycling projects with a $10 million statutory cap per project;

- The Safe, Clean, Reliable Water Supply Act (1996) Bond Law) established the Water Recycling Subaccount and provided $60 million for low interest loans for the design and construction of water recycling projects and for planning grants;

- The Safe Drinking Water, Clean Water, Watershed Protection, and Flood Protection Act (2000 Bond Law) established a Water Recycling Subaccount and provided that remaining funds in the Water Recycling Subaccount of the 1996 Bond Law were to be transferred into the 2000 Bond Law subaccount;

- A Water Reclamation Loan Application was submitted by the Santa Margarita Water District (SMWD) requesting funding for the first segment of their Nondomestic Water Program Expansion project (Group 1).  The application, planning documents and supporting information were reviewed and approved as being in compliance with the WRCP Guidelines;

- The construction for this project spans six years with the Group 1 facilities covering the first two years.  The SMWD requested reservation of eligible capacity in the treatment, pumping, distribution system, and operational storage for the future groups.  The SWRCB approved reserve capacity and a $14.6 million WRCP loan by Resolution 2000-003 on February 17, 2000;

- The due date for submittal of final plans and specification for the Group 1 facilities associated with this project was January 26, 2001, and was extended by staff action to April 26, 2001, in accordance with the Water Recycling Funding (WRF) Guidelines; and

- The District has requested a second time extension to January 18, 2002, which must be approved by the State Water Resources Control Board.

THEREFORE BE IT RESOLVED THAT:

The State Water Resources Control Board

- Reauthorizes a WRCP loan commitment of $14.6 million to the Santa Margarita Water District for construction of their Nondomestic Water Program Expansion - Group 1 project.  Ten million dollars of this loan will come from funds remaining in the 1984 Bond Law and $4.6 million will come from the 2000 Bond Law funds.  The WRCP loan contract will have a repayment period of twenty (20) years and the first loan repayment will be due two (2) years after the date of the loan contract.

- Approves the continued reservation of eligible capacity for five years for treatment, pumping, distribution, and operational storage for future phases or groups of this project.

- Will withdraw this preliminary WRCP loan commitment if final Plans and Specifications submitted has not been received by January 18, 2002.  The Division of Clean Water Programs may approve up to a 90-day extension for good cause.

CERTIFICATION

The undersigned, Clerk to the Board, does hereby certify that the foregoing is a full, true, and correct copy of a resolution duly and regularly adopted at a meeting of the State Water Resources Control Board held on May 17, 2001.

DRAFT

Maureen Marché

Clerk to the Board