STATE WATER RESOURCES CONTROL BOARD

WORKSHOP SESSION--DIVISION OF WATER QUALITY

JANUARY 6 AND 7, 2004

ITEM 2

SUBJECT

CONSIDERATION OF A RESOLUTION APPROVING AN AMENDMENT TO THE WATER QUALITY CONTROL PLAN FOR THE LOS ANGELES REGION TO INCORPORATE A TOTAL MAXIMUM DAILY LOAD FOR CHLORIDE IN THE UPPER SANTA CLARA RIVER

DISCUSSION

The Los Angeles Regional Water Quality Control Board (Regional Board) adopted the revised Water Quality Control Plan for the Los Angeles Region (Basin Plan) under Resolution No. 94-07 on June 13, 1994.  The revised Basin Plan was approved by the State Water Resources Control Board (SWRCB) on November 17, 1994 and by the Office of Administrative Law (OAL) on February 23, 1995.  Chapter 7 of the Basin Plan contains the provisions for all Total Maximum Daily Loads (TMDLs) adopted by the Regional Board.

The Basin Plan contains a numeric water quality objective for chloride of 100 mg/L for the protection of the beneficial use, Agricultural Supply, specifically, the salt-sensitive crops of avocados and strawberries.  In 1998, two upper Reaches (Reaches 5 and 6) of the Santa Clara River were placed on the Clean Water Act (CWA) section 303(d) list as impaired by chloride due to the exceedance of the water quality objective as a result of discharges by two wastewater treatment plants.  (Note that the U.S. Environmental Protection Agency (USEPA) identification system identifies these same reaches as Reaches 7 and 8.)  CWA section 303(d) requires states to establish TMDLs for the pollutants causing the impairments at levels necessary to protect the beneficial uses and attain applicable water quality objectives.

On October 24, 2002, the Regional Board adopted Resolution No. 02-018 to establish a TMDL for chloride in Reaches 5 and 6 of the Santa Clara River.  The TMDL included an implementation plan with compliance time schedules for completion of all of the implementation tasks.  On February 19, 2003, SWRCB determined that the time schedules did not allow adequate time (1) for tasks to be completed in sequential order, or (2) for an appropriate level of consideration of the results of the preceding tasks.  SWRCB adopted Resolution No. 2003-0014 remanding the TMDL to the Regional Board for reconsideration of the implementation plan.

On July 10, 2003, under Resolution No. 03-008 (Attachment 1), the Regional Board adopted a revised TMDL and implementation plan for chlorides in Reaches 5 and 6 of the Santa Clara River that addressed SWRCB’s concerns in Resolution No. 2003-0014.  The TMDL sets the numeric target, wasteload allocation, and load allocation equal to the water quality objective for chloride, and sets interim wasteload allocations for the two County Sanitation Districts of Los Angeles County (CSDLAC) wastewater treatment plants based upon the plants’ 2000 – 2001 effluent quality.  The 13-year implementation time schedule allows continuation of the interim effluent limits while CSDLAC and the Regional Board address the following tasks:

- Alternative water supply for sensitive crops;

- Ground water – surface water interaction modeling;

- Source identification and reduction;

- Development and consideration of a revised water quality objective and TMDL;

- Analysis of feasible compliance measures; and

- Construction, if needed, of advanced treatment and disposal facilities.

Regional Board Resolution Nos. 03-008 authorized the Regional Board Executive Officer to make minor, non-substantive corrections to the language of the amendment, if needed, for clarity or consistency.  SWRCB staff review of the proposed amendment identified items in the amendment that required clarification.  By memorandum dated December 19, 2003, the Regional Board Executive Officer made non-substantive clarifications to the amendment (Attachment 2).

POLICY ISSUE

Should SWRCB approve the amendment to the Basin Plan in accordance with the Staff Recommendation below?

# FISCAL IMPACT

Regional Board and SWRCB staff work associated with or resulting from this action can be accomplished within budgeted resources.

RWQCB IMPACT

Yes, Los Angeles Regional Board.

STAFF RECOMMENDATION

That SWRCB:

- Approves the amendment to the Basin Plan to incorporate a TMDL for chloride for Reaches 5 and 6 of the Upper Santa Clara River adopted under Regional Board Resolution

No. 03–008  (Attachment 1), as corrected by the Executive Officer (Attachment 2).

- Authorizes the Executive Director or designee to submit the amendment and administrative record for this action to OAL and the TMDL to USEPA for approval.

### STATE WATER RESOURCES CONTROL BOARD

RESOLUTION NO. 2004 -

APPROVING AN AMENDMENT TO THE WATER QUALITY CONTROL PLAN FOR THE LOS ANGELES REGION TO INCORPORATE A TOTAL MAXIMUM DAILY LOAD FOR CHLORIDE IN THE UPPER SANTA CLARA RIVER

WHEREAS:

- The Los Angeles Regional Water Quality Control Board (Regional Board) adopted a revised Water Quality Control Plan for the Los Angeles Region (Basin Plan) on June 13, 1994 which was approved by the State Water Resources Control Board (SWRCB) on November 17, 1994 and by the Office of Administrative Law (OAL) on February 23, 1995.

- On October 24, 2002, the Regional Board adopted Resolution No. 02-018 amending the Basin Plan to incorporate a Total Maximum Daily Load (TMDL) for chloride in the Upper Santa Clara River.

- SWRCB found that the TMDL implementation plan did not allow adequate time for tasks to be completed in sequential order or for an appropriate level of consideration of the results of the preceding tasks.

- On February 19, 2003, SWRCB adopted Resolution No. 2003-0014 remanding the TMDL to the Regional Board for reconsideration of the implementation plan.

- On July 10, 2003, under Resolution No. 03-008 (Attachment 1), the Regional Board adopted a revised TMDL for chloride in Reaches 5 and 6 of the upper Santa Clara River addressing SWRCB concerns.

- SWRCB finds that provisions of the amendment as adopted warrant minor non-substantive clarification of the language.

- Regional Board Resolution No. 03-008 delegated to the Regional Board Executive Officer authority to make minor, non-substantive clarifications to the adopted amendment, if needed, for clarity or consistency. By memorandum dated December 19, 2003, the Regional Board Executive Officer has made the necessary clarifications to the amendment (Attachment 2).

- Regional Board staff prepared documents and followed procedures satisfying environmental documentation requirements in accordance with the California Environmental Quality Act and other State laws and regulations.

- The Regional Board found that the additions of this amendment would result in no adverse effect on wildlife, and the amendment would be consistent with the State Antidegradation Policy (SWRCB Resolution No. 68-16) and federal antidegradation requirements.

- A Basin Plan amendment does not become effective until approved by SWRCB and until the regulatory provisions are approved by OAL, and the TMDL approved by the U.S. Environmental Protection Agency (USEPA).

THEREFORE BE IT RESOLVED THAT:

SWRCB:

- Approves the amendment to the Basin Plan to incorporate a TMDL for chloride for Reaches 5 and 6 of the Upper Santa Clara River adopted under Regional Board Resolution No. 03-008 (Attachment 1), as corrected by the Executive Officer (Attachment 2).

- Authorizes the Executive Director or designee to submit the amendment and administrative record for this action to OAL and the TMDL to USEPA for approval.

CERTIFICATION

The undersigned, Clerk to the Board, does hereby certify that the foregoing is a full, true, and correct copy of a resolution duly and regularly adopted at a meeting of the State Water Resources Control Board held on January 22, 2004.

_____________________________________

Debbie Irvin

## Clerk to the Board