STATE WATER RESOURCES CONTROL BOARD

BOARD MEETING -- DIVISION OF FINANCIAL ASSISTANCE

MARCH 18, 2004

## ITEM  2

# SUBJECT

CONSIDERATION TO MODIFY REIMBURSEMENT SCHEDULE FOR THE WATER RECYCLING FACILITIES PLANNING GRANT AWARDED TO OLIVEHURST PUBLIC UTILITY DISTRICT (DISTRICT); WATER RECYCLING CONSTRUCTION PROGRAM PROJECT NO. 3505-010

# DISCUSSION

On March 7, 2000, the voters added the Safe Drinking Water, Clean Water, Watershed Protection and Flood Protection Act to the Water Code.  Section 79143 of the Water Code provides authorization for the State Water Resources Control Board (SWRCB) to issue water recycling Facilities Planning Study (FPS) grants from monies in the 2000 Bond Law Water Recycling Subaccount.  This authorization continues the water recycling program that was started under the Safe, Clean, Reliable Water Supply Act of 1996.

In accordance with the State Water Resources Control Board's (SWRCB) Water Recycling Funding Guidelines, Water Recycling Facilities Planning grant funds are to be provided to the grant recipient in two disbursements.  Disbursement of 50 percent of the total estimated grant will be made upon submittal and Division of Financial Assistance (Division) approval of a draft feasibility study.  The final 50 percent disbursement will be made after Division approval of the final project facilities plan, including associated documents and the agency’s submittal of a copy of an agency resolution certifying or adopting the environmental documents as required under the California Environmental Quality Act.

The District received a Water Recycling Planning Study grant commitment from the Division for the preparation of the facilities plan on September 6, 2002.  The District submitted a draft facilities plan, which was subsequently approved by the Division.  The District was also required to submit both the final facilities planning report and a copy of the resolution certifying or adopting the environmental documents to receive the final 50 percent of the grant.  On June 19, 2003, the District requested a waiver to the disbursement schedule in the guidelines, allowing for the final 50 percent grant disbursement to be released upon Division approval of the final facilities planning report.  This request is based on the District being a low-income community and the financial hardship caused by lack of available cash flow to complete the study’s environmental documents prior to final grant disbursement.

SWRCB staff confirms that the District serves a low-income community with a Median Household Income of $29,854 based on the 1999 U.S. Census, and that the District lacks the available revenues to fund the remainder of the study prior to release of final grant disbursement.

# POLICY ISSUE

Should the SWRCB approve the District’s request for the final 50 percent planning grant disbursement to be released upon approval of the final facilities planning report?

# FISCAL IMPACT

None

# RWQCB IMPACT

None

# STAFF RECOMMENDATION

That the SWRCB adopt a resolution approving the District’s request for the final 50 percent planning grant disbursement to be released upon approval of the final facilities planning report.

STATE WATER RESOURCES CONTROL BOARD

RESOLUTION NO. 2004-

CONSIDERATION TO MODIFY REIMBURSEMENT SCHEDULE FOR THE

WATER RECYCLING FACILITIES PLANNING GRANT AWARDED TO

OLIVEHURST PUBLIC UTILITYDISTRICT (DISTRICT) WATER

RECYCLING CONSTRUCTION PROGRAM PROJECT NO. 3505-010

WHEREAS:

- The State Water Resources Control Board (SWRCB), on April 17, 1997, adopted the “Water Recycling Funding Guidelines”;

- The District, on April 30, 2002, submitted a grant application for a Water Recycling Facilities Planning grant to study the reuse of the effluent from the District’s wastewater treatment plant;

- The Division of Financial Assistance (Division), on June 27, 2002, approved the Plan of Study proposed by the District for a Water Recycling Facilities Planning grant;

- A $75,000 Water Recycling Facilities Planning grant commitment was issued to the District on September 6, 2002; and

- The District, on June 19, 2003, requested the SWRCB to waive the disbursement requirements in the Water Recycling Funding Guidelines and that the Division disburse the final 50 percent of the grant reimbursement for the water recycling facilities planning grant based on the approval of the final facility planning report prior to submittal of the District resolution in certifying or adopting the environmental documents as required by the California Environmental Quality Act.  The request is based on the District being a low-income community and not having the cash reserve to fund the final portion of the feasibility study.

THEREFORE BE IT RESOLVED THAT:

The State Water Resources Control Board approves the Olivehurst Public Utility District’s (District) requests that the Division of Financial Assistance disburse the final 50 percent of the Water Recycling Facilities Planning grant upon approval of the final facility planning report, prior to submittal of the District resolution certifying or adopting the project’s environmental documents as required by the California Environmental Quality Act (CEQA); and

CERTIFICATION

The undersigned, Clerk to the Board, does hereby certify that the foregoing is a full, true, and correct copy of a resolution duly and regularly adopted at a meeting of the State Water Resources Control Board held on March 18, 2004.

_______________________________

Debbie Irvin

Clerk to the Board