Attachment A to Resolution No. R10-XXX
Attachment A to Resolution No. R10-XXX

Amendment to the Water Quality Control Plan - Los Angeles Region to incorporate the

Los Angeles River Watershed Bacteria TMDL
Proposed for adoption by the California Regional Water Quality Control Board, Los Angeles Region on July, XX, 2010.

Amendments:

Table of Contents

Add:

Chapter
7. Total Maximum Daily Loads (TMDLs) Summaries
7-28 Los Angeles River Watershed Bacteria TMDL
List of Figures, Tables and Inserts

Add:

Chapter 7. Total Maximum Daily Loads (TMDLs)

Tables

7-39
Los Angeles River Watershed Bacteria TMDL
7-39.1. Los Angeles River Watershed Bacteria TMDL:  Elements

7-39.2. Los Angeles River Watershed Bacteria TMDL:  Responsible Parties for Waste Load Allocations Assigned in the Los Angeles River Watershed Bacteria TMDL
7-39.3. Los Angeles River Watershed Bacteria TMDL:  Implementation Schedule
Chapter 7. Total Maximum Daily Loads (TMDLs) Summaries

Add:

7-39 Los Angeles River Watershed Bacteria TMDL
This TMDL was adopted by:

The Regional Water Quality Control Board on [Insert Date].

This TMDL was approved by:

The State Water Resources Control Board on [Insert Date].

The Office of Administrative Law on [Insert Date].

The U.S. Environmental Protection Agency on [Insert Date].

The following table includes the elements of this TMDL.

Table 7-39.1. Los Angeles River Watershed Bacteria TMDL: Elements

	Element
	Findings and Regulatory Provisions

	Problem Statement
	Elevated bacteria indicator densities are causing impairment of the water contact recreation (REC-1) beneficial use at the 303(d) listed waterbodies within the Los Angeles River Watershed.  Recreating in waters with elevated bacteria indicator densities has been associated with adverse health effects.  Specifically, local and national epidemiological studies demonstrate a causal relationship between adverse health effects and recreational water quality, as measured by bacteria indicator densities.


	Numeric Target 

(Interpretation of the numeric water quality objective, used to calculate allocations)
	The TMDL has a multi-part numeric target based on the bacteriological water quality objectives for fresh water to protect the water contact recreation use set forth in Chapter 3.  These targets are the most appropriate indicators of public health risk in recreational waters.

The numeric targets for this TMDL are:

1. Geometric Mean Target
a. E. coli density shall not exceed 126/100 mL.

2. Single Sample Target
b. E. coli density shall not exceed 235/100 mL.

The Basin Plan objectives and these targets are based on an acceptable health risk for fresh recreational waters of eight illnesses per 1,000 exposed individuals as recommended by the US EPA (USEPA, 1986).  
This TMDL uses a “reference system/anti-degradation approach” to implement the water quality objectives per the implementation provisions in Chapter 3. On the basis of the historical exceedance frequency at Southern California reference reaches, a certain number of daily exceedances of the single sample bacteria objectives are permitted.  The allowable number of exceedance days is set such that (1) bacteriological water quality at any site is at least as good as at the reference site(s) and (2) there is no degradation of existing bacteriological water quality.  This approach recognizes that there are natural sources of bacteria that may cause or contribute to exceedances of the single sample objectives and that it is not the intent of the Regional Board to require treatment or diversion of natural coastal creeks or to require treatment of natural sources of bacteria from undeveloped areas.
For the single sample target, each river segment and tributary is assigned an allowable number of exceedance days for dry weather and wet weather (defined as days with 0.1 inch of rain or greater and the three days following the rain event.)
The geometric mean target may not be exceeded at any time. 


	Source Analysis
	Bacteria sources in the Los Angeles River Watershed include anthropogenic and non-anthropogenic sources and point and non-point sources.  Each of these sources contributes to the elevated levels of bacteria indicator densities in the Los Angeles River Watershed during dry and wet weather.  There are currently five major National Pollutant Discharge Elimination System (NPDES) permits or Waste Discharge Requirements (WDRs) for discharges to the Los Angeles River Watershed.  Of these, three are Water Reclamation Plants (WRPs), including the Donald C. Tillman WRP, Los Angeles-Glendale WRP, and Burbank WRP.
There are three Municipal Separate Storm Sewer System (MS4) NPDES permits in the watershed, including the County of Los Angeles and the Incorporated Cities Therein, except the City of Long Beach; the City of Long Beach; and the California Department of Transportation (Caltrans) (referenced hereafter as the MS4 Permittees), which regulate municipal stormwater and urban runoff discharges.
Discharges from storm drains and tributaries contribute roughly 13% of the flow in the Los Angeles River, while the three WRPs contribute roughly 72% of the flow in the river during dry weather. However, discharges from storm drains contribute almost 90% of the E. coli loading from point sources to the river during dry weather.  During wet weather, WRP discharges may account for as little as 1% of the total flow in the river. While there are many sources of indicator bacteria to the MS4, discharges from the MS4 are the principal source of bacteria to the Los Angeles River and its tributaries in both dry weather and wet weather.  
Discharges from general NPDES permits, general industrial stormwater permits, general construction stormwater permits, industrial waste water permits, and WDR permits are not a significant source of bacteria to the river.

Non-point sources include wildlife, direct human discharges, septic systems, equestrian activities, and birds.  Though sanitary sewer overflows are frequent within the watershed they are estimated to account for only 2% of the total dry-weather load and a small portion of the wet-weather load. Non-point sources may also include in-channel sources such as re-growth or re-suspension from sediments; the relative contribution of such sources is unknown.  


	Waste Load Allocations (for point sources)
	Waste load allocations (WLAs) are expressed as allowable exceedance days.

The allowable number of exceedance days for dry weather and wet weather is based on the more stringent of two criteria (1) exceedance days in the designated reference system and (2) exceedance days based on historical bacteriological data in the subject reach.  This ensures that bacteriological water quality is at least as good as that of a largely undeveloped system and that there is no degradation of existing water quality.

For this TMDL, the mainstem of the Los Angeles River was broken down into segments for allocations due to the availability of flow data.  

· Segment A includes Reaches 1 and a portion of Reach 2  

· Segment B includes a portion of Reach 2

· Segment C includes Reach 3 and a portion of Reach 4

· Segment D includes a portion of Reach 4 and Reach 5

· Segment E includes Reach 6 

For each segment and tributary, allowable exceedance days are set on an annual basis as well as for dry weather and wet weather days.
Certain reaches and tributaries of the Los Angeles River are subject to a High Flow Suspension (HFS) of the recreational beneficial uses as identified in Chapter 2.  The HFS applies during specified conditions as defined in Chapter 2.  During these conditions, the REC-1 and REC-2 beneficial uses are suspended for the affected reaches and tributaries.    

For MS4 dischargers, the final dry-weather WLAs and wet-weather WLAs are based on exceedances of the single sample targets as listed below.

Allowable Number of Exceedance Days

Daily Sampling

Weekly Sampling

Dry Weather 

5

1

Non-HFS
 Waterbodies Wet Weather 

15

2

HFS Waterbodies 

Wet Weather
 

10

2

The final WLAs allow for zero (0) days of exceedances of the geometric mean target during any time at any river segment and tributary in the Los Angeles River Watershed.

This TMDL involves many responsible parties, and the dry weather implementation schedule includes actions at some downstream segments prior to upstream segments.  MS4s can demonstrate compliance with the final WLAs – and differentiate their dry weather discharges from discharges from upstream sources and/or discharges from other responsible parties –  by demonstrating one of the following equivalent conditions:

1. MS4 loading of E. coli to the corresponding LA River segment or tributary during dry weather is less than or equal to the loading rates detailed in the table below. 
2. Concentration of E. coli in MS4 discharges during dry weather is less than or equal to 235 MPN/100mL, based on flow-weighted average of all outfalls sampled. 

3. Zero discharge during dry weather

River Segment or Tributary

Final E. coli Load from MS4s during Dry Weather

 (109 MPN
/Day)
Los Angeles River Segment
 A

274

Los Angeles River Segment B

471

Los Angeles River Segment C

421

Los Angeles River Segment D

413

Los Angeles River Segment E

29

Aliso Canyon Wash

21

Arroyo Seco

22

Bell Creek

13

Bull Creek

8

Burbank Western Channel

78

Compton Creek

6

Dry Canyon

6

McCoy Canyon

6

Rio Hondo 

2

Tujunga Wash

9

Verdugo Wash

46

In addition, MS4 dischargers are assigned interim WLAs for dry weather to account for variability in bacteria discharges.  Interim dry weather WLAs are set at 1.5 times the final WLAs.  Responsible agencies can demonstrate compliance with these interim WLAs by demonstrating one of the three (3) equivalent conditions above, with the equivalent interim E. coli loading rates detailed in the table below.  
It is expected that MS4s will implement a suite of BMPs/actions that are designed to attain the final WLAs; the interim WLAs represent a minimum performance threshold that must be attained after that suite of actions is implemented, per the implementation schedule.

River Segment or Tributary

Interim E. coli Load from MS4s during Dry Weather 
(109 MPN
/Day)
Los Angeles River Segment
 A

411
Los Angeles River Segment B

707
Los Angeles River Segment C

632
Los Angeles River Segment D

620
Los Angeles River Segment E

44
Aliso Canyon Wash

32
Arroyo Seco

33
Bell Creek

20
Bull Creek

12
Burbank Western Channel

117
Compton Creek

9
Dry Canyon

9
McCoy Canyon

9
Rio Hondo 

3
Tujunga Wash

14
Verdugo Wash

69
The interim and final WLAs are group-based, shared among all MS4s that drain to a segment or tributary.  However, the E. coli loading rates in the tables above may be distributed based on proportional drainage area, upon approval of the Executive Officer.  
Along with interim WLAs, variability of bacteria discharges is also addressed through categorization of some MS4 bacteria discharges as “unexpected.”    Unexpected Discharges are those outfalls that [1] exhibit E. coli loading rates that are less than 25th percentile during the monitoring events used to develop implementation strategies, but then [2] exhibit greater than 90th percentile loading rates during later monitoring events used to compare MS4 loading to the interim and final WLAs.  These types of discharges are very challenging for MS4s to control, and thus are excluded from the calculations used to compare MS4 loading to interim and final WLAs for compliance purposes.  Instead, MS4s are given additional time periods in the implementation schedule to abate Unexpected Discharges. 
General NPDES permits, individual NPDES permits, the Statewide Industrial Storm Water General Permit, the Statewide Construction Activity Storm Water General Permit, and WDR permittees in the Los Angeles River Watershed are assigned WLAs of zero (0) days of allowable exceedances of the single sample target for both dry and wet weather and no exceedances of the geometric mean target.  

The WLAs for the three WRPs in the watershed, which include D.C. Tillman, Los Angeles-Glendale, and Burbank WRP, are set equal to 2.2 MPN/100 mL of E. coli multiplied by the discharge rate at the time of sampling . The current coliform limits for these WRPs are sufficient, and no revisions to the WRP NPDES permits are necessary based on this TMDL.


	Load Allocations (for non-point sources)
	Load allocations (LAs) are expressed as the number of daily or weekly sample days that may exceed the single sample target identified under “Numeric Target.”
Lands not covered by a MS4 permit, such as the US Forest Service lands, California Department of Parks and Recreation lands, or National Park Service lands are assigned LAs.  The dry-weather LAs and wet-weather LAs for the single sample target are listed in the table, below. 
Allowable Number of Exceedance Days

Daily Sampling

Weekly Sampling

Dry Weather 

5

1

Non-HFS
 Waterbodies Wet Weather 

15

2

HFS Waterbodies 

Wet Weather
 

10

2

Onsite Waste Treatment Systems are assigned LAs of zero (0) days of allowable exceedances for both dry and wet weather for the single sample target and geometric mean target.

In addition, sewer collection systems are assigned LAs of zero (0) days of allowable exceedances for both dry and wet weather for the single sample target and the geometric mean target.

The LAs for the geometric mean target for any responsible party during any time at any river segment and tributary in the Los Angeles River Watershed is zero (0) days of allowable exceedances.


	Implementation
	The regulatory mechanisms used to implement the TMDL will include general NPDES permits, individual NPDES permits, MS4 Permits covering jurisdictions within the Los Angeles River Watershed, the Statewide Industrial Storm Water General Permit, the Statewide Construction Activity Storm Water General Permit, the Statewide Stormwater Permit for Caltrans Activities, and the authority contained in Sections 13263 and 13267 of the Cal. Water Code.  For each discharger assigned a WLA, the appropriate Regional Board Order shall be reopened or amended when the order is reissued, in accordance with applicable laws, to incorporate the applicable WLA as a permit requirement.  LAs will be implemented through California’s 2004 Nonpoint Source Pollution Control Program.
This TMDL will be implemented through the mechanisms above in accordance with the implementation schedule.  The implementation schedule is detailed in Table 7-39.3.

MS4 Permittees may achieve the WLAs by employing any viable and legal implementation strategy.  A recommended implementation approach is called the “MS4 Load Reduction Strategy” (LRS) and requires coordinated effort by all MS4 Permittees within a segment or tributary.  Each LRS must quantitatively demonstrate that the actions contained within the LRS are expected to result in attainment of one of the three (3) equivalent conditions for the final WLAs.  The interim WLAs represent a minimum threshold that must be attained after those actions are taken, per the implementation schedule. 
Individual MS4 Permittees or subgroups of MS4 Permittees may choose to develop and implement alternative implementation strategies for dry weather implementation. Group-based WLAs may be distributed based on proportional drainage area, upon approval of the Executive Officer.  The implementation approaches herein, including the use of an MS4 Load Reduction Strategy, can still be followed based on the proportional WLAs.  Proportional WLAs will be calculated utilizing the E. coli loading rates presented in the tables above and in the waste load allocations section. For MS4 Permittees that choose to not follow an MS4 Load Reduction Strategy, the compliance schedule to attain final WLAs is shorter because only one implementation phase is allowed.  

Responsible parties must provide an Implementation Plan to the Regional Board outlining how each intends to cooperatively achieve compliance with the wet-weather WLAs.  The report shall include implementation methods, an implementation schedule, and proposed milestones.  The plan shall include a technically defensible quantitative linkage to the final wet-weather WLAs. The linkage should include target reductions in stormwater runoff and/or E. coli. The plan shall include quantitative estimates of the water quality benefits provided by the proposed structural and non-structural BMPs. 

Twenty-five years after the effective date of the TMDL, final WLAs and LAs shall be achieved at all segments and tributaries for dry and wet weather.  


	Margin of Safety
	An explicit margin of safety is included in the allocations.  Cumulatively, the dry-weather and wet-weather WLAs and LAs allow exceedances of the single sample target no more than 5% of the time on an annual basis.  The Water Quality Control Policy for Developing California’s Clean Water Act Section 303(d) List concludes that there are water quality impairments using a binomial distribution method, which lists waterbodies as impaired when the exceedances are between approximately 8 and 10 percent.
An implicit margin of safety is incorporated in the interim allocations through the use of a conservative assumption of no (0) bacterial decay in discharges from storm drains to the receiving water when determining the assimilative capacity of the river segments and tributaries.  


	Seasonal Variations and Critical Conditions
	Seasonal variations are addressed by developing separate allocations for dry weather and wet weather based on observed natural background levels of exceedance of bacteria indicators.

Historic monitoring data for the Los Angeles River Watershed indicate that the critical condition for bacteria loading is during wet weather due to greater exceedance probabilities of the single sample bacteria objective than during dry weather.  The 90th percentile ‘storm year’
 in terms of wet days
 is used as the reference year.  Selecting the 90th percentile year is a conservative approach that will accommodate a ‘worst-case’ scenario resulting in fewer exceedance days than the maximum allowed in drier years.  Conversely, in the 10% of wetter years, there may be more than the allowable number of exceedance days.


	Compliance Monitoring and Special Studies
	Compliance Monitoring

Monitoring shall be conducted by the responsible MS4 Permittees.  Monitoring entails compliance monitoring to assess attainment of WLAs  and monitoring in support of Load Reduction Strategies and wet-weather implementation plans.

An ambient water quality monitoring program shall be conducted by responsible parties as set forth in a Bacteria Coordinated Monitoring Plan (CMP), which shall be submitted for EO approval per the TMDL implementation schedule.  The CMP shall detail: the number and location of sites, including at least one monitoring station per river segment, reach and tributary addressed under this TMDL; measurements and sample collection methods; and monitoring frequencies.  
Segments, reaches and tributaries addressed under this TMDL shall be monitored at least monthly until the subject segment, reach or tributary is at the end of its first implementation phase, to determine compliance with the interim WLA.  Segments, reaches and tributaries addressed under this TMDL shall be monitored at least weekly to determine compliance with the in-stream targets after the first implementation phase.
Monitoring for dischargers other than MS4 permittees to determine compliance with WLAs and LAs shall be established through monitoring and reporting programs conducted as part of the discharger’s permit/waste discharge/waiver requirements.
Optional Special Studies

Stakeholders are encouraged to develop special studies to evaluate the assumptions of this TMDL and to support the Basin Plan Triennial Review process.  Two types of studies were highlighted by stakeholders as high priority, as described in the Staff Report:
· Studies to assess recreational beneficial use designations, including formation of a Water Quality Standards Working Group. 
· Studies designed to characterize loadings from natural or in-stream sources and evaluate whether a Natural Source Exclusion is applicable. 




7-39.5. Los Angeles River Bacteria TMDL:  Responsible Parties for Waste Load Allocations 
	Responsible Entity
	Los Angeles River Segment
	Los Angeles River Tributary

	
	A
	B
	C
	D
	E
	Aliso Canyon

Wash
	Arroyo Seco
	Bell Creek
	Bull Creek
	Burbank Western Channel
	Compton Creek
	Dry Canyon Creek
	McCoy Canyon Creek
	Rio Hondo
	Tujunga Wash
	Verdugo Wash

	Alhambra 
	
	√
	
	
	
	
	
	
	
	
	
	
	
	√
	
	

	Arcadia 
	
	
	
	
	
	
	
	
	
	
	
	
	
	√
	
	

	Bell
	
	√
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Bell Gardens 
	
	√
	
	
	
	
	
	
	
	
	
	
	
	√
	
	

	Bradbury 
	
	
	
	
	
	
	
	
	
	
	
	
	
	√
	
	

	Burbank
	
	√
	√
	
	
	
	
	
	
	√
	
	
	
	
	
	

	Bureau of Land Management
	
	
	
	
	√
	
	
	
	
	
	
	
	
	
	
	

	Calabasas
	
	
	
	
	√
	
	
	
	
	
	
	√
	√
	
	
	

	CA Dept. of Parks and Recreation
	
	
	
	√
	√
	
	
	
	
	
	
	
	
	
	
	

	Caltrans
	√
	√
	√
	√
	√
	√
	√
	√
	√
	√
	√
	√
	√
	√
	√
	√

	Carson 
	√
	
	
	
	
	
	
	
	
	
	√
	
	
	
	
	

	Commerce
	
	√
	
	
	
	
	
	
	
	
	
	
	
	√
	
	

	Compton
	√
	√
	
	
	
	
	
	
	
	
	√
	
	
	
	
	

	Cudahy
	
	√
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Downey
	
	√
	
	
	
	
	
	
	
	
	
	
	
	√
	
	

	Duarte
	
	
	
	
	
	
	
	
	
	
	
	
	
	√
	
	

	El Monte  
	
	
	
	
	
	
	
	
	
	
	
	
	
	√
	
	


	Glendale
	
	√
	√
	
	
	
	√
	
	
	√
	
	
	
	
	√
	√

	Hidden Hills  
	
	
	
	
	
	
	
	√
	
	
	
	
	√
	
	
	

	Huntington Park  
	
	√
	
	
	
	
	
	
	
	
	√
	
	
	
	
	

	Inglewood
	
	
	
	
	
	
	
	
	
	
	√
	
	
	
	
	

	Irwindale  
	
	
	
	
	
	
	
	
	
	
	
	
	
	√
	
	

	La Cañada Flintridge  
	
	
	√
	
	
	
	√
	
	
	
	
	
	
	
	
	√

	Lakewood
	√
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Long Beach
	√
	
	
	
	
	
	
	
	
	
	√
	
	
	
	
	

	Los Angeles 
	
	√
	√
	√
	√
	√
	√
	√
	√
	√
	√
	√
	√
	
	√
	√

	Los Angeles County
	√
	√
	√
	
	√
	√
	√
	√
	√
	
	√
	√
	√
	√
	√
	√

	LA County Flood Control
	√
	√
	√
	√
	√
	√
	√
	√
	√
	√
	√
	√
	√
	√
	√
	√

	Lynwood  
	√
	√
	
	
	
	
	
	
	
	
	√
	
	
	
	
	

	Maywood  
	
	√
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Monrovia  
	
	
	
	
	
	
	
	
	
	
	
	
	
	√
	
	

	Montebello  
	
	√
	
	
	
	
	
	
	
	
	
	
	
	√
	
	

	Monterey Park  
	
	√
	
	
	
	
	
	
	
	
	
	
	
	√
	
	

	National Park Service
	
	
	
	√
	√
	
	
	
	
	
	
	
	
	
	
	

	Paramount  
	√
	√
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	Pasadena
	
	√
	√
	
	
	
	√
	
	
	
	
	
	
	√
	
	√

	Pico Rivera  
	
	
	
	
	
	
	
	
	
	
	
	
	
	√
	
	

	Rosemead  
	
	
	
	
	
	
	
	
	
	
	
	
	
	√
	
	

	San Fernando
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	√
	

	San Gabriel  
	
	
	
	
	
	
	
	
	
	
	
	
	
	√
	
	

	San Marino  
	
	
	
	
	
	
	
	
	
	
	
	
	
	√
	
	

	Santa Clarita  
	
	
	
	
	
	
	
	
	√
	
	
	
	
	
	
	

	Sierra Madre
	
	
	
	
	
	
	
	
	
	
	
	
	
	√
	
	

	Signal Hill  
	√
	
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	South El Monte  
	
	
	
	
	
	
	
	
	
	
	
	
	
	√
	
	

	South Gate  
	
	√
	
	
	
	
	
	
	
	
	√
	
	
	√
	
	

	South Pasadena  
	
	√
	
	
	
	
	√
	
	
	
	
	
	
	√
	
	

	State Land Commission
	
	
	
	
	√
	
	
	
	
	
	
	
	
	
	
	

	Temple City  
	
	
	
	
	
	
	
	
	
	
	
	
	
	√
	
	

	U.S. Forest Service
	
	
	
	
	
	
	√
	
	√
	
	
	
	
	√
	√
	√

	Vernon
	
	√
	
	
	
	
	
	
	
	
	√
	
	
	
	
	


7-39.4. Los Angeles River Bacteria TMDL:  Implementation Schedule 

	Implementation Action
	Responsible Parties
	Deadline

	SEGMENT B (upper and middle Reach 2 – Figueroa Street to Rosecrans Avenue)  

	First  phase – Segment B

	Submit a Load Reduction Strategy (LRS) for Segment B (or submit an alternative compliance plan)
	MS4 and Caltrans NPDES Permittees discharging to Segment B
	2.5 years after effective date of the TMDL

	Approve LRS (or alternative compliance plan)
	Regional Board, Executive Officer
	6 months after submittal of LRS

	
	
	

	Achieve interim WLA, or  demonstrate both completion of LRS and attainment of equivalent interim condition.  Identify Unexpected Discharges, if any. 
	MS4 and Caltrans NPDES Permittees discharging to Segment B, if using LRS
	10 years after effective date of the TMDL

	Demonstrate that Unexpected Discharges have been controlled. 
	MS4 and Caltrans NPDES Permittees discharging to Segment B, if using LRS
	13 years after effective date of the TMDL

	Achieve final WLA or demonstrate compliance with equivalent condition
	MS4 and Caltrans NPDES Permittees discharging to Segment B, if using alternative compliance plan
	10 years after effective date of the TMDL

	Second phase, if necessary – Segment B (LRS only)
	

	Submit a new LRS
	MS4 and Caltrans NPDES Permittees discharging to Segment B
	11 years after effective date of the TMDL

	Approve LRS
	Regional Board, Executive Officer
	6 months after submittal of a second LRS

	
	
	

	Demonstrate completion of LRS and submit results of LRS compliance monitoring.
	MS4 and Caltrans NPDES Permittees discharging to Segment B, if using LRS
	16.5 years after effective date of the TMDL

	Achieve final WLAs in Segment B or demonstrate compliance with equivalent condition. Identify Unexpected Discharges, if any. 
	MS4 and Caltrans NPDES Permittees discharging to Segment B, if using LRS
	16.5 years after effective date of the TMDL

	Demonstrate that Unexpected Discharges have been controlled. 
	MS4 and Caltrans NPDES Permittees discharging to Segment B, if using LRS
	19.5 years after effective date of the TMDL

	SEGMENT B TRIBUTARIES (Rio Hondo and Arroyo Seco) 

	First phase – Segment B Tributaries (Rio Hondo and Arroyo Seco) 

	Submit a Load Reduction Strategy (LRS) for Segment B tributaries (or submit an alternative compliance plan)
	MS4 and Caltrans NPDES Permittees discharging to Segment B tributaries
	4 years after effective date of the TMDL

	Approve LRS (or alternative compliance plan)
	Regional Board, Executive Officer
	6 months after submittal of LRS

	
	
	

	Achieve interim WLA, or demonstrate both completion of LRS and attainment of equivalent interim condition.  Identify Unexpected Discharges, if any.
	MS4 and Caltrans NPDES Permittees discharging to Segment B tributaries, if using LRS
	11.5 years after effective date of the TMDL

	Demonstrate that Unexpected Discharges have been controlled. 
	MS4 and Caltrans NPDES Permittees discharging to Segment B, if using LRS
	14.5  years after effective date of the TMDL

	Achieve final WLA or demonstrate compliance with equivalent condition
	MS4 and Caltrans NPDES Permittees discharging to Segment B tributaries, if using alternative compliance plan
	11.5 years after effective date of the TMDL

	Second phase, if necessary – SEGMENT B TRIBUTARIES (Rio Hondo and Arroyo Seco) (LRS only)

	Submit a new LRS
	MS4 and Caltrans NPDES Permittees discharging to Segment B tributaries
	12.5 years after effective date of the TMDL

	Approve LRS
	Regional Board, Executive Officer
	6 months after submittal of a second LRS

	
	
	

	Demonstrate completion of LRS and submit results of LRS compliance monitoring.  Identify Unexpected Discharges, if any.
	MS4 and Caltrans NPDES Permittees discharging to Segment B tributaries, if using LRS
	18 years after effective date of the TMDL

	Achieve final WLAs Segment B tributaries or demonstrate compliance with equivalent condition
	MS4 and Caltrans NPDES Permittees discharging to Segment B tributaries, if using LRS
	18 years after effective date of the TMDL

	Demonstrate that Unexpected Discharges have been controlled. 
	MS4 and Caltrans NPDES Permittees discharging to Segment B, if using LRS
	21 years after effective date of the TMDL

	SEGMENT A (lower Reach 2 and Reach 1 – Rosecrans Avenue to Willow Street) 

	First phase – Segment A

	Submit a Load Reduction Strategy (LRS) for Segment A (or submit an alternative compliance plan)
	MS4 and Caltrans NPDES Permittees discharging to Segment A
	4.5 years after effective date of the TMDL

	Approve LRS (or alternative compliance plan)
	Regional Board, Executive Officer
	6 months after submittal of LRS

	
	
	

	Achieve interim WLA, or demonstrate both completion of LRS and attainment of equivalent interim condition. Identify Unexpected Discharges, if any.
	MS4 and Caltrans NPDES Permittees discharging to Segment A, if using LRS
	12 years after effective date of the TMDL

	Demonstrate that Unexpected Discharges have been controlled. 
	MS4 and Caltrans NPDES Permittees discharging to Segment B, if using LRS
	15 years after effective date of the TMDL

	Achieve final WLA or demonstrate compliance with equivalent condition
	MS4 and Caltrans NPDES Permittees discharging to Segment A, if using alternative compliance plan
	12 years after effective date of the TMDL

	Second phase, if necessary – Segment A   (LRS only)

	Submit a new LRS
	MS4 and Caltrans NPDES Permittees discharging to Segment A
	13 years after effective date of the TMDL

	Approve LRS
	Regional Board, Executive Officer
	6 months after submittal of a second LRS

	
	
	

	Demonstrate completion of LRS and submit results of LRS compliance monitoring. Identify Unexpected Discharges, if any.
	MS4 and Caltrans NPDES Permittees discharging to Segment A, if using LRS
	19.5 years after effective date of the TMDL

	Achieve final WLAs in Segment A or demonstrate compliance with equivalent condition
	MS4 and Caltrans NPDES Permittees discharging to Segment A, if using LRS
	19.5 years after effective date of the TMDL

	Demonstrate that Unexpected Discharges have been controlled. 
	MS4 and Caltrans NPDES Permittees discharging to Segment B, if using LRS
	22.5 years after effective date of the TMDL

	SEGMENT A TRIBUTARY (Compton Creek)

	First phase – Segment A Tributary

	Submit a Load Reduction Strategy (LRS) for Segment A tributary (or submit an alternative compliance plan)
	MS4 and Caltrans NPDES Permittees discharging to Segment A tributary
	6 years after effective date of the TMDL

	Approve LRS (or alternative compliance plan)
	Regional Board, Executive Officer
	6 months after submittal of LRS

	
	
	

	Achieve interim WLA, or demonstrate both completion of LRS and attainment of equivalent interim condition. Identify Unexpected Discharges, if any.
	MS4 and Caltrans NPDES Permittees discharging to Segment A tributary if using LRS
	13.5 years after effective date of the TMDL

	Demonstrate that Unexpected Discharges have been controlled. 
	MS4 and Caltrans NPDES Permittees discharging to Segment B, if using LRS
	16.5 years after effective date of the TMDL

	Achieve final WLA or demonstrate compliance with equivalent condition
	MS4 and Caltrans NPDES Permittees discharging to Segment A tributary, if using alternative compliance plan
	13.5 years after effective date of the TMDL

	Second phase, if necessary – Segment A tributary  (LRS only)

	Submit a new LRS
	MS4 and Caltrans NPDES Permittees discharging to Segment A tributary
	14.5 years after effective date of the TMDL

	Approve LRS 
	Regional Board, Executive Officer
	6 months after submittal of a second LRS

	
	
	

	Demonstrate completion of LRS and submit results of LRS compliance monitoring. Identify Unexpected Discharges, if any.
	MS4 and Caltrans NPDES Permittees discharging to Segment A tributary, if using LRS
	20 years after effective date of the TMDL

	Achieve final WLAs in Segment A tributary or demonstrate compliance with equivalent conditions
	MS4 and Caltrans NPDES Permittees discharging to Segment A tributary, if using LRS
	20 years after effective date of the TMDL

	Demonstrate that Unexpected Discharges have been controlled. 
	MS4 and Caltrans NPDES Permittees discharging to Segment B, if using LRS
	23 years after effective date of the TMDL

	SEGMENT E (Reach 6 – LA River headwaters [confluence with Bell Creek and Calabasas Creek] to Balboa Boulevard) 

	First phase – Segment E

	Submit a Load Reduction Strategy (LRS) for Segment E (or submit an alternative compliance plan)
	MS4 and Caltrans NPDES Permittees discharging to Segment E
	5.5 years after effective date of the TMDL

	Approve LRS (or alternative compliance plan)
	Regional Board, Executive Officer
	6 months after submittal of LRS

	
	
	

	Achieve interim WLA, or demonstrate both completion of LRS and attainment of equivalent interim condition. Identify Unexpected Discharges, if any.
	MS4 and Caltrans NPDES Permittees discharging to Segment E, if using LRS
	13 years after effective date of the TMDL

	Demonstrate that Unexpected Discharges have been controlled. 
	MS4 and Caltrans NPDES Permittees discharging to Segment B, if using LRS
	16 years after effective date of the TMDL

	Achieve final WLA or demonstrate compliance with equivalent condition
	MS4 and Caltrans NPDES Permittees discharging to Segment E, if using alternative compliance plan
	13 years after effective date of the TMDL

	Second phase, if necessary –Segment E, (LRS only)

	Submit a new LRS
	MS4 and Caltrans NPDES Permittees discharging to Segment E
	14 years after effective date of the TMDL

	Approve LRS
	Regional Board, Executive Officer
	6 months after submittal of a second LRS

	
	
	

	Demonstrate completion of LRS and submit results of LRS compliance monitoring. Identify Unexpected Discharges, if any.
	MS4 and Caltrans NPDES Permittees discharging to Segment E, if using LRS
	19.5 years after effective date of the TMDL

	Achieve final WLAs in Segment E or demonstrate compliance with equivalent conditions
	MS4 and Caltrans NPDES Permittees discharging to Segment E, if using LRS
	19.5 years after effective date of the TMDL

	Demonstrate that Unexpected Discharges have been controlled. 
	MS4 and Caltrans NPDES Permittees discharging to Segment B, if using LRS
	22.5  years after effective date of the TMDL

	SEGMENT E TRIBUTARIES (Dry Canyon Creek, McCoy Creek, Bell Creek, and Aliso Canyon Wash)

	First phase – Segment E Tributaries

	Submit a Load Reduction Strategy (LRS) for Segment E tributaries (or submit an alternative compliance plan)
	MS4 and Caltrans NPDES Permittees discharging to Segment E tributaries
	9.5 years after effective date of the TMDL

	Approve LRS (or alternative compliance plan)
	Regional Board, Executive Officer
	6 months after submittal of LRS

	
	
	

	Achieve interim WLA, or demonstrate both completion of LRS and attainment of equivalent interim condition. Identify Unexpected Discharges, if any.
	MS4 and Caltrans NPDES Permittees discharging to Segment E tributaries, if using LRS
	17 years after effective date of the TMDL

	Demonstrate that Unexpected Discharges have been controlled. 
	MS4 and Caltrans NPDES Permittees discharging to Segment B, if using LRS
	20 years after effective date of the TMDL

	Achieve final WLA or demonstrate compliance with equivalent condition
	MS4 and Caltrans NPDES Permittees discharging to Segment E tributaries, if using alternative compliance plan
	17 years after effective date of the TMDL

	Second phase, if necessary – Segment E tributaries  (LRS only)

	Submit a new LRS
	MS4 and Caltrans NPDES Permittees discharging to Segment E tributaries
	18 years after effective date of the TMDL

	Approve LRS 
	Regional Board, Executive Officer
	6 months after submittal of a second LRS

	
	
	

	Demonstrate completion of LRS and submit results of LRS compliance monitoring. Identify Unexpected Discharges, if any.
	MS4 and Caltrans NPDES Permittees discharging to Segment E tributaries, if using LRS
	23.5 years after effective date of the TMDL

	Achieve final WLAs in Segment E tributaries or demonstrate compliance with equivalent condition
	MS4 and Caltrans NPDES Permittees discharging to Segment E tributaries, if using LRS
	23.5 years after effective date of the TMDL

	Demonstrate that Unexpected Discharges have been controlled. 
	MS4 and Caltrans NPDES Permittees discharging to Segment B, if using LRS
	26.5 years after effective date of the TMDL

	Segment C (lower Reach 4 and Reach 3 – Tujunga Avenue to Figueroa Street)

Segment C Tributaries (Tujunga Wash, Burbank Western Channel, and Verdugo Wash)
Segment D (Reach 5 and upper Reach 4 – Balboa Boulevard to Tujunga Avenue)
Segment D Tributaries (Bull Creek)

	First phase – Segment C, Segment C Tributaries, Segment D, Segment D tributaries

	Submit a Load Reduction Strategies (LRS) for Segment C, Segment C tributaries, Segment D, Segment D tributaries (or submit an alternative compliance plan)
	MS4 and Caltrans NPDES Permittees discharging to Segment C, Segment C tributaries, Segment D, Segment D tributaries
	11 years after effective date of the TMDL

	Approve LRS (or alternative compliance plan)
	Regional Board, Executive Officer
	6 months after submittal of LRS

	Complete implementation of LRS
	MS4 and Caltrans NPDES Permittees discharging to Segment C, Segment C tributaries, Segment D, Segment D tributaries, if using LRS
	15.5 years after effective date of the TMDL

	Achieve interim WLA, or demonstrate both completion of LRS and attainment of equivalent interim condition. Identify Unexpected Discharges, if any.
	MS4 and Caltrans NPDES Permittees discharging to Segment C, Segment C tributaries, Segment D, Segment D tributaries, if using LRS
	18.5 years after effective date of the TMDL

	Demonstrate that Unexpected Discharges have been controlled. 
	MS4 and Caltrans NPDES Permittees discharging to Segment B, if using LRS
	21.5 years after effective date of the TMDL

	Achieve final WLA or demonstrate compliance with equivalent condition
	MS4 and Caltrans NPDES Permittees discharging to Segment C, Segment C tributaries, Segment D, Segment D tributaries, if using alternative compliance plan
	18.5 years after effective date of the TMDL

	Second phase, if necessary - Segment C, Segment C Tributaries, Segment D, Segment D Tributaries 
(LRS only)

	Submit a new LRS
	MS4 and Caltrans NPDES Permittees discharging to Segment C, Segment C tributaries, Segment D, Segment D tributaries
	19.5 years after effective date of the TMDL

	Approve LRS 
	Regional Board, Executive Officer
	6 months after submittal of a second LRS

	
	
	

	Demonstrate completion of LRS and submit results of LRS compliance monitoring. Identify Unexpected Discharges, if any.
	MS4 and Caltrans NPDES Permittees discharging to Segment C, Segment C tributaries, Segment D, Segment D tributaries, if using LRS
	25 years after effective date of the TMDL

	Achieve final WLAs in Segment C, Segment C tributaries, Segment D, Segment D tributaries or demonstrate compliance with equivalent condition
	MS4 and Caltrans NPDES Permittees discharging to Segment C, Segment C tributaries, Segment D, Segment D tributaries if using LRS
	25 years after effective date of the TMDL

	Demonstrate that Unexpected Discharges have been controlled. 
	MS4 and Caltrans NPDES Permittees discharging to Segment B, if using LRS
	28 years after effective date of the TMDL

	
	
	

	All Los Angeles River Segments and Tributaries 
	

	Responsible parties and agencies shall provide to the Regional Board results of optional special studies.
	Interested responsible parties
	Within 5 years of the effective date of the TMDL

	The Regional Board shall reconsider the Basin Plan and/or provisions of the TMDL including evidence provided through specials studies.
,

	Regional Board
	Within 1 year after submittal of the results of special studies

	Submit implementation plan for wet weather with interim milestones
	All responsible parties
	Within 10 years of the effective date of the TMDL

	Achieve final dry-weather WLAs and LAs, or equivalent conditions
	All responsible parties
	25 years after effective date of the TMDL

	Achieve final wet-weather WLAs and LAs
	All responsible parties
	25 years after effective date of the TMDL


� HFS stands for high flow suspension as defined in Chapter 2.


� The allowable number of WQO exceedance days is fixed from year-to-year and independent of the annual number of days on which the HFS applies. The WQO does not apply during the HFS. 


� MPN stands for most probable number.


� The segments are defined in the waste load allocation and load allocation sections.


� MPN stands for most probable number.


� The segments are defined in the waste load allocation and load allocation sections.


� HFS stands for high flow suspension as defined in Chapter 2.


� The allowable number of WQO exceedance days is fixed from year-to-year and independent of the annual number of days on which the HFS applies. The WQO does not apply during the HFS. 


� For purposes of this TMDL, a ‘storm year’ means November 1 to October 31.  The 90th percentile storm year was 1993 with 75 wet days at the LAX meteorological station.


� A wet day is defined as a day with rainfall of 0.1 inch or more plus the 3 days following the rain event.


� In the case that special studies are presented to the Regional Board Executive Officer, but the Executive Officer determines that insufficient data have been provided to support a Basin Plan amendment, the decision to not initiate a Basin Plan amendment shall be established in concurrence with the Regional Board.


� If special studies are completed after the 5-year mark, the Regional Board Executive Officer shall consider, on a case-by-case basis and in concurrence with the Regional Board, whether the information developed supports the initiation of a Basin Plan amendment process.  





15
PAGE  
7

