# Alan C. Lloyd, Ph.D.

Agency Secretary

# Arnold Schwarzenegger

Governor

TO:		Bruce H. Wolfe					DATE:  November 9, 2005
		Executive Officer

FROM:	Thomas Mumley, Dyan Whyte, and Richard Looker

Planning and TMDLs Division

SUBJECT:	STATUS REPORT ON RESPONDING TO THE STATE BOARD’S                          	RESOLUTION REMANDING THE SAN FRANCISCO BAY MERCURY TMDL

The State Board, at its September 7, 2005 hearing, remanded our Basin Plan Amendment to establish a mercury TMDL and implementation plan for San Francisco Bay.  This status report provides a brief explanation of the nature of the remand and our response recommendations.  The remanding resolution (attached) directs the Board to perform several tasks and bring a revised TMDL back to the State Water Board by June 2006.  It also directs us to report progress in complying with the remand resolution by March 2006.  For some tasks, the resolution explicitly states that changes should be made to the TMDL.  Other tasks called for by the resolution need not be part of a revised TMDL but can be addressed separately via permit requirements and implementation of the TMDL.  This is important when considering the strategy and schedule for accomplishing all that is called for in the remand.

The remand resolution issues can be grouped into the following areas:

- The TMDL may not require all wastewater sources to implement the most effective pollution prevention practices and treatment technologies;

- Dredging and watershed mercury legacy sources of mercury affecting San Francisco Bay may need more attention;

- More public health risk reduction associated with consumption of mercury contaminated fish is needed; and

- It is uncertain whether the TMDL bird egg wildlife target and the water quality objective for mercury in Bay waters will be attained by the TMDL.

We discuss each of these issues in the following sections. In each, we restate the associated remand resolution components, where the numbered items shown correspond to the numbered items in the resolution.  We then present our response in terms of actions we are already taking or plan to take, and options for revising the TMDL Basin Plan Amendment.  We also present an estimate of staff resources and time required to accomplish the response, with emphasis on tasks above and beyond our current implementation efforts.  In addition, we present and respond to two other issues raised by our Board during a discussion of the remand at the September Board meeting: review our conclusions regarding air deposition, and explore how we may be able to better communicate the concept of the 120 year recovery timeframe. We conclude with a summary and recommended next steps.

#### WASTEWATER

#### Remand Resolution

- Evaluate effective pollution prevention practices used elsewhere in the United States and revise the TMDL to incorporate requirements for appropriate programs and practices into the TMDL, and require all dischargers to aggressively implement appropriate pollution avoidance practices aimed at eliminating or reducing mercury concentrations in their effluent.

- After evaluating and considering existing wastewater treatment technology for mercury removal, revise the TMDL to establish individual wasteload allocations. In establishing such wasteload allocations, incorporate provisions that acknowledge the efforts of those point sources whose effluent quality demonstrates good performance, and require improvement by other dischargers.

- In carrying out the requirements of this resolution, the Regional Water Board shall comply with the requirements of CWC section 13360 regarding specifying the manner of compliance with Regional Water Board orders.

- Revise the TMDL to require inclusion in the next round of NPDES permits or in the watershed NPDES permits monitoring for, and determination of the relative proportion of, methylmercury in effluent discharges.

- Directs State Water Board staff to develop a State policy for water quality control that establishes alternative methods to allow dischargers to meet mercury effluent limitations that are directed to preventing contributions to excursions above water quality standards. The policy shall allow dischargers to perform other activities aside from eliminating more mercury from their discharges than they would be required to remove by applicable technology-based effluent limitations. This policy shall require more rigorous activities for: (a) dischargers not in compliance with their wasteload allocations and/or other applicable criteria or objectives; and (b) dischargers seeking to increase their mercury load. The policy shall include provisions that recognize the efforts of those dischargers who are meeting or outperforming their wasteload allocations, and that recognize the expenditures made by dischargers who are employing higher treatment levels. The policy shall not include requirements that would leverage existing point source discharges as a means of forcing dischargers to bear more than their fair share of responsibility for causing or contributing to any violation of water quality standards. In this context “fair share” shall refer to the dischargers’ proportional contribution to the impairment. The policy shall also include provisions that prevent localized disparate impacts.

- The San Francisco Bay Water Board shall include requirements in the TMDL that any new or modified NPDES permit for dischargers shall contain a reopener to implement Resolved No. 8, above.

Response

We continue to assert that the issues raised regarding wastewater discharges will be resolved via our existing and planned efforts to implement the TMDL’s wasteload allocations and implementation requirements. However, given the concerns raised by the State Board, USEPA, and other parties, we agree to conduct additional analyses of pollution prevention practices and treatment technologies. If justified by the results of these analyses, we will propose revisions to the Basin Plan Amendment, for consideration by the Board, that more explicitly address issues raised.  In discussions with representatives of the wastewater discharge stakeholders since the remand, we all agree that there are likely to be opportunities to reduce wastewater mercury wasteload over the next twenty years and options to offset loads via a pollutant trading program, and we will use these analyses to determine both what these opportunities are and what an appropriate wastewater reduction may be.

Efforts to develop a draft NPDES wastewater watershed permit to implement the requirements of the TMDL are well underway. We propose to continue this effort and revise the draft to be consistent with any new proposed revisions to the TMDL. The draft permit currently includes both numerical and narrative water quality based effluent limitations and provisions that require effective pollution prevention and treatment controls, and studies to identify and evaluate the potential for local effects associated with discharges.  The latter is intended to address concerns regarding the bioavailability of mercury in wastewater effluent, the fate of such mercury after it enters the Bay, and the potential for wastewater discharges to increase production of methylmercury in the Bay. We are agreeable to revising the Basin Plan Amendment to clarify that in addition to conducting these studies, wastewater dischargers are required to monitor methylmercury in their effluent.

The relative bioavailability of mercury associated with all source categories is something we will learn more about by adaptively implementing this TMDL. The science is not there yet. In response to concerns expressed regarding wastewater and as an extra level of safety, we are committed to evaluating the feasibility of reducing wastewater loads and the costs for so doing. We will evaluate a revised wastewater wasteload allocation scheme for consideration by the Board that recognizes and drives load reductions that could be met via aggressive pollution prevention, offsets per a state pollutant trading program under development, and other cost-effective methods. We have already been compiling information about mercury removal treatment technology and pre-treatment/pollution prevention practices employed in the Bay Area and nation-wide, and will use this information to evaluate expected mercury effluent levels and mercury load reductions associated with available treatment technologies.  Based on this evaluation, we will recommend a set of cost-effective pre-treatment/pollution prevention practices for optimum removal of mercury prior to treatment.

Schedule and Resource Implications

As noted, we had already begun a number of wastewater-related implementation tasks, including crafting a draft NPDES permit.  We will now redirect our effort towards crafting a revised TMDL Basin Plan Amendment.  This will include continuing some of our existing implementation efforts, including modifications to the draft NPDES permit to reflect the revised TMDL Basin Plan Amendment.  However there will be additional resource expenditures associated with the procedural and public process requirements of producing a revised TMDL Basin Plan Amendment.  We expect that it will take up to three months to conduct analyses and prepare a revised TMDL Basin Plan Amendment.  The subsequent formal public process leading to Board action will take at least three months or more depending on the amount and nature of comments received.  If the scientific basis for revisions is different then the existing TMDL Basin Plan Amendment, it will have to be peer reviewed, which will add two to three months to the schedule. This workload will require at least half of a staff person (including management and legal review).

Summary: six to nine months at ½ person year beyond existing efforts

DREDGING

Remand Resolution

- Directs the San Francisco Bay Water Board to ensure that in-Bay disposal of dredged material containing mercury complies with the requirements of the Long Term Management Strategy Plan (LTMS).

Response

The TMDL Basin Plan Amendment is already consistent with the LTMS.  We will consider clarifying language in the staff report and perhaps Basin Plan.

Schedule and Resource Implications

Implementation of the LTMS is ongoing.  Any revisions to the staff report and TMDL Basin Plan Amendment would be minor and easily accommodated as part of another Basin Plan Amendment.

WATERSHED MERCURY LEGACY SOURCES

Remand Resolution

7. 	Directs the San Francisco Bay and Central Valley Water Boards to create a watershed legacy mercury inventory and establish a priority list for addressing these sources. The Water Boards shall also propose potential methods or strategies to remediate priority sources.

Response

It is our understanding that the term “watershed legacy mercury inventory” applies to two source categories identified in out TMDL: mercury mines and Bay-margin contaminated sites. The direction, as stated, does not necessitate revisions to the TMDL Basin Plan Amendment. We propose addressing these two source areas separately.  In 1998 we prepared a report on such mines and additional information was collected as part of developing the TMDL.  Based on this work, there are no mines that discharge directly to the Bay.  However, there are some mines located in the upper tributaries to the Bay.  Our Basin Plan Mines Program essentially prohibits discharging mining waste to waters of the State unless authorized under waste discharge requirements, an industrial stormwater NPDES permit, or other conditions specified in a watershed-specific TMDL.

The mercury mines in our Region known to pose the greatest threat to water quality in the Bay are associated with the New Almaden Mining District and are located in Santa Clara County’s Guadalupe River watershed.  We are actively developing a remediation strategy for these mines as part of our Guadalupe River Watershed Mercury TMDL project.  Based on our 1998 report, other mercury mines in our Region do not appear to be significant mercury sources.  Nonetheless, we agree that additional work may be needed to assess water quality threats and evaluate compliance with our Basin Plan Mines Program. The existing TMDL Basin Plan Amendment states that we would complete this effort and work on all sites to assure they were in compliance, within five years of TMDL adoption. In order to address the remand, we are proposing to redirect staff and conduct needed preliminary evaluation and assessment work within the coming year.  This work will include conducting site inspections and monitoring.  The results of this effort will be compiled in a report that will include the requested priority list and remediation strategies.

#### The second component to the legacy mercury inventory is associated with sites along the Bay margin where high mercury levels have been found, usually associated with historic or ongoing industrial activity.  We identified such sites as part of developing the TMDL.  Most of these sites, particularly those with the highest levels of mercury, are already receiving Board oversight through our cleanup programs. As part of our proposed TMDL implementation plan we committed to evaluating all such sites and updating all cleanup requirements to be consistent with the TMDL.  In response to the remand, we propose redirecting staff to begin this implementation work earlier then planned.  The first step in this process will be a preparation of a report based on available information on these sites, analysis of the degree to which they are under case management, and, if some sites are found not to be under case management, establishment of priorities and timelines for doing so.

In addition to these efforts in our Region, the Central Valley Water Board and the United States Geological Survey have compiled information on mercury mines and mercury associated with gold mining http://ca.water.usgs.gov/mercury/.  The Central Valley Board is also developing TMDLs for mercury in the Sacramento-San Joaquin Delta and tributary rivers and streams.  We are confident that these efforts will resolve loading of mercury to the Bay from sources upstream of the Bay.  Unfortunately, the main legacy of concern associated with these historical mining activities is reflected in elevated mercury in sediments already in the Bay.

Schedule and Resource Implications

We will be releasing a Project Report for the Guadalupe River Watershed Mercury TMDL next month, and we expect to prepare a TMDL Basin Plan Amendment for Board consideration next summer. We have allocated ½ person year of resources to this effort.

Currently, we have not scheduled or allocated resources to the tasks of surveying the other mine sites and preparing the requested strategies.  We estimate that this would require about ¼ person year for a six-month period.  We estimate the effort to review and report on existing Bay-margin cleanup actions and to assess and report on other sites would also require about ¼ person year for a six-month period.

Summary: 6 months at ½ person year beyond existing efforts

PUBLIC HEALTH RISK REDUCTION

Remand Resolution

- Directs the San Francisco Bay and Central Valley Water Boards to investigate ways, consistent with their regulatory authority, to address public health impacts of mercury in San Francisco Bay/Delta fish, including activities that reduce actual and potential exposure of and mitigate health impacts to those people and communities most likely to be affected by mercury in San Francisco Bay-Delta caught fish, such as subsistence fishers and their families.

Response

The Board’s role in protecting humans and wildlife has historically been through setting and implementing water quality standards.  Its authority to require discharger mitigation for such impacts may be limited by statute according to preliminary analysis by State Board. However, we plan to work with stakeholders cooperatively to address public health risks.  A Risk Reduction Work Team has already been formed through the Clean Estuary Partnership (CEP).  The work team includes representatives from environmental advocacy groups, Board staff, and the regulated community.  This work team will assist in developing and implementing effective programs to control pollutant-related health risks to the humans and wildlife that rely on the San Francisco Bay estuarine system as a food source. The CEP has provided funds ($54,900) to convene a multidisciplinary panel charged with: identifying at-risk populations to better target risk-reduction efforts; and developing and assessing a range of potential actions to address and reduce health risks and impacts associated with consumption of Bay fish.

Schedule and Resource Implications

The panel’s report is expected by June 2006.  We were already participating on the CEP Risk Reduction Work Team, so there is no short-term resource implication due to the remand.

WILDLIFE TARGET

Remand Resolution

11. Directs the San Francisco Bay Water Board to either develop an appropriate and allocable numerical target that is protective of wildlife, or clarify that the existing bird-egg target is a monitoring target, and that the TMDL will be revised if results of such monitoring reveal that the beneficial uses are not being protected.

Response

Although we believe that the existing wildlife target is appropriate and will be attained via the TMDL allocations and implementation action, there is some question because we express the target with a “less than” clause (< 0.5 mg/kg mercury in bird eggs, and where no toxic effects occur).  We expressed the target in this manner because the exact concentration that needs to be attained in bird eggs is still under consideration. The existing TMDL Basin Plan Amendment states that prey fish concentrations of 0.03 mg/kg mercury is an alternative means of measuring compliance with the bird egg target.  To address the remand, we propose revising the target to state that 0.03 mg/kg in prey fish is the wildlife target. The prey fish target is related to the initially proposed bird egg target because it applies to fish consumed by birds most at risk in the Bay. We will need to consult with the US Fish and Wildlife Service to confirm that this approach is acceptable. This option will require revising the TMDL Basin Plan Amendment.

#### Schedule and Resource Implications

This effort can be accomplished within the timeframe and with the same resources needed to resolve the wastewater issues via revising the TMDL Basin Plan Amendment as described above.

WATER QUALITY OBJECTIVE

12. Directs the San Francisco Bay Water Board to revise, withdraw, or take other appropriate action to address the marine waters mercury four-day average water quality objective. In so doing the Regional Water Board shall comply the provisions of Clean Water Act section 303, including but not limited to subparagraph (c)(2)(B), which require the adoption of numerical criteria for toxic pollutants.

Response

The Basin Plan contains a water quality objective of 25 nanograms/liter (parts per trillion) total mercury as a four-day average in water, which applies to San Francisco Bay waters north of the Dumbarton Bridge.  This objective, when it was originally adopted in 1986, was based on a USEPA mercury criteria document that asserted that the objective is protective of human health (via humans consuming fish) and stringent enough to also protect aquatic life.  USEPA has stated that it may not approve the Bay TMDL in its current form because we have not adequately demonstrated that the TMDL will result in attainment of this water quality objective.  We have asserted that the TMDL as designed will attain this objective, and that USEPA is demanding a burden of proof that is not scientifically or legally necessary.  Nevertheless, we acknowledge that there are options for resolving this dispute.

One option involves an effort underway by the State Board to establish a statewide water quality objective for mercury, tentatively scheduled for State Board consideration in December 2006.  This result should supercede the existing Basin Plan water quality objective for mercury, and the existing TMDL is expected to be consistent with the resulting statewide objective.  Subsequent to State Board action on the new objective, we will probably have to amend the Basin Plan (presumably a simple, possibly non-regulatory action) to reflect it.  We expect the existing TMDL Basin Plan Amendment will be consistent with the statewide water quality objective since the TMDL reflects a fish tissue target that is more stringent than the federal fish tissue water quality criterion that will be the basis on the statewide objective.  We presume that any changes to the existing TMDL Basin Plan Amendment to reflect the statewide objective would be simple and non-regulatory.

Although this option requires no action on our part in the short-term, USEPA will presumably not approve the existing or a revised TMDL Basin Plan Amendment until the statewide objective action is complete.  Once the State Board establishes a statewide objective, it is then subject to review and approval by the State Office of Administrative Law and finally by USEPA, which could take four to six months after State Board action.  In this case, USEPA will presumably not approve the existing or a revised TMDL Basin Plan Amendment until the statewide objective action is complete.  Given the significance and potential controversies associated with a statewide objective, it is likely that this would not happen until at least summer 2007.

Another option is for our Board to establish a new water quality objective for mercury in our Region that would supercede the existing Basin Plan water quality objective for mercury.  This option would entail establishing the fish tissue target of the TMDL as a water quality objective via a Basin Plan Amendment, wherein the mercury TMDL Basin Plan Amendment would be the implementation mechanism for the new water quality objective.  The new water quality objective would have the same scientific basis as the TMDL fish tissue target, but the supporting documentation would have to be augmented to include antidegradation and other analyses required for setting standards.  We are meeting with USEPA staff to confirm that this approach is acceptable and will satisfy their concerns.  If so, this effort would entail a Basin Plan Amendment.  As described below this effort could be completed within six to nine months consistent with the timeframe for possible TMDL Basin Plan Amendment revisions.  As such, this option may lead to USEPA approval of the existing or a revised TMDL Basin Plan Amendment much sooner than an approval based on a statewide objective.

#### Schedule and Resource Implications

We expect that it will take up to three months to conduct analyses and prepare a Basin Plan Amendment.  The subsequent formal public process leading to Board action will take at least three months or more depending on the amount and nature of comments received.  If scientific peer review were required, two to three months would be added to the schedule. As a stand-alone effort, this workload will require about a half of a staff person (including management and legal review).  Merging this effort with the revised wastewater TMDL Basin Amendment effort should yield some resource savings.

Summary: six to nine months at ½ person year

AIR DEPOSITION

#### Issue

The Board requested a review of our conclusions regarding air deposition.  The existing TMDL Basin Plan Amendment allocation to air sources is set at existing load levels.

Response

A recent scientific journal article published in Environmental Science and Technology (attached) reported on a mercury modeling effort for San Francisco Bay conducted by researchers at the Lawrence Berkeley National Laboratory.  This modeling effort considered all the ways that mercury could enter and exit the Bay through air, soil, vegetation, and water.  One of the conclusions of the paper is that,

“continental and global background sources control mercury concentrations in the atmosphere but that loadings to water in the San Francisco Bay Estuary are dominated by runoff from the Central Valley catchment and remobilization of contaminated sediments deposited during past mining activities. The model suggests that the response time of mercury concentrations in the San Francisco Bay Estuary to changes in loadings is long, on the order of 50 years.” [emphasis added]

While this journal article is just one such study, it is the most comprehensive attempt at a mercury mass balance for the Bay Area to date.  Its conclusion supports our current emphasis on controlling watershed sources of mercury in the TMDL.  This does not mean that we should ignore air deposition sources of mercury, and we are continuing to do work in this area.  One such current activity is the investigation being conducted by local petroleum refineries looking at the fate of mercury in crude oil that we required via a Water Code § 13267 letter sent last February.  Air sources and deposition associated with urban runoff are also being considered through a $1.3 million Prop 13-funded project conducted by the San Francisco Estuary Institute that is evaluating urban runoff controls for mercury and PCBs.  In addition, the State Board has initiated conversations with the Air Resources Board about how both agencies can work cooperatively together to protect water quality.  We are hopeful that in the long term these talks will be fruitful.

#### RECOVERY TIMEFRAME

#### Issue

Many stakeholders are uncomfortable with our prediction that it may take 120 years for the Bay to fully recover from mercury contamination. They wonder if more can be done to shorten this timeframe. These concerns resonated with the State Board as well.

#### Response

The 120-year recovery timeframe prediction comes from a simple model of San Francisco Bay that we developed to demonstrate that implementation of the TMDL allocations will attain the TMDL targets.  The long timeframe is primarily due to remobilization of contaminated sediments in the Bay deposited during past mining activities.  We have tried to communicate that this is the time it will take for the Bay to fully recover, which is not the same as the time it will take to implement control actions.  Some stakeholders have even misinterpreted this long recovery time as meaning that the Board is allowing the Bay to be contaminated for decades, and that it could choose to do otherwise.  We tried to avoid this misunderstanding by looking at a number of scenarios that showed that, even if we could stop all new mercury from entering the Bay right now, the amount of mercury already in the Bay would still prevent the Bay from recovering for decades.  Unfortunately, this explanation has not diminished concerns.

The mercury modeling effort conducted by researchers at the Lawrence Berkeley National Laboratory discussed above points out the long response time due to legacy contamination.  It mentions a response time of 50 years instead of the recovery time of 120 years that we estimated, but the response time is not necessarily the same thing as the recovery time. In other words, we expect to notice a response by the Bay to load reductions before TMDL targets are attained as the response continues over time.

There are significant shortcomings and uncertainties with our current understanding of the remobilization of mercury contaminated sediments in the Bay.  Our simple model predictions were based on data from only two cores of buried sediment in the Bay, and an assumption that there is erosion of deposited sediments throughout the Bay.  Fortunately, efforts are underway by the US Geological Survey and the San Francisco Estuary Institute with funds from the Regional Monitoring Program and the Clean Estuary Partnership to acquire sediment cores throughout the Bay and to construct a more comprehensive model of the Bay.  A key outcome will be an improved ability to predict the response of the Bay to load reduction scenarios and the time it will take to fully recover from mercury contamination.

We propose to reevaluate this model and look into ways in which we can better communicate how and when we expect to meet TMDL targets.  For instance, the model results presented did not include the potential benefits associated with reducing methylmercury production.  Actions to reduce methylmercury production may significantly decrease the recovery timeframe.  Also, our recovery timeframe is aimed at reducing striped bass concentrations down to the target. The timeframe required for some of the other commonly consumed fish to reach the targets is much shorter and this could be better communicated. We also could highlight that some areas of the Bay already or are close to attaining standards, and some fish already meet our mercury target and that as concentrations in fish decline, the overall risk to human health will be reduced, and that equates to consumers being able to safely consume more over time.

#### CONCLUSION AND RECOMMENDATIONS

We have asserted that the issues raised by the State Board are either already accounted for in the existing TMDL Basin Plan Amendment or will be resolved through implementation of the TMDL (see attached copy of our comments to the State Board on the draft remand resolution).  However, there are concerns and opinions that challenge this finding.  We are proposing some relatively straightforward and low cost revisions that we could make, along with some additional implementation actions that will result in an approvable TMDL Basin Plan Amendment by both the State Board and USEPA.  Efforts to resolve the dredging, public health risk reductions, wildlife target, air deposition, and recovery timeframe issues are underway and can be accomplished with existing resources.  Our recommended next steps for the other issues and estimated schedule and costs are summarized below.

#### WASTEWATER

- We will establish a list of required pollution prevention measures.

- We will evaluate expected mercury effluent levels and mercury load reductions associated with available treatment technologies.

- We will evaluate a revised wastewater wasteload allocation scheme for consideration by the Board in a revised TMDL Basin Plan Amendment that recognizes and drives load reductions that could be met via aggressive pollution prevention, offsets per a state pollutant trading program under development, and other cost-effective methods.

- We will clarify that wastewater dischargers are required to monitor methylmercury in their effluent as part of studies regarding the bioavailability of mercury in wastewater effluent, the fate of such mercury after it enters the Bay, and the potential for wastewater discharges to increase production of methylmercury in the Bay.

Schedule and costs = six to nine months at ½ person year beyond existing efforts.

WATERSHED MERCURY LEGACY SOURCES

  - Complete surveillance and evaluation of mercury mine sites in Region.

  - Evaluate Bay-margin cleanup sites and ensure cleanup requirements will be consistent with the TMDL.

Schedule and costs = six months at ½ person year.

WATER QUALITY OBJECTIVE

- Establish the fish tissue target of the TMDL as a water quality objective via a Basin Plan Amendment wherein the mercury TMDL Basin Plan Amendment would be the implementation mechanism.

Schedule and costs = six to nine months at ½ person year beyond existing efforts.

Attachments:

`

State Board Remanding Resolution

Environmental Science and Technology Journal Article

Our comments to the State Board on the draft remand resolution