# FY 01-02 Workplan

# Surface Water Ambient Monitoring Program (SWAMP)

Lahontan Region

December 2001

Contact:

## Tom Suk, Regional Monitoring Coordinator

California Regional Water Quality Control Board, Lahontan Region

2501 Lake Tahoe Blvd.

South Lake Tahoe, California 96150

(530) 542-5419

sukt@rb6s.swrcb.ca.gov

EXECUTIVE SUMMARY

The Lahontan RWQCB received approximately 1 PY and $336,526 in contract funds for the SWAMP program in FY 01-02. This is about $15,000 less than the contract allocation for FY 00-01.

Given the limited funding, staff of the Lahontan RWQCB plans to continue the Region’s existing water column sampling and bioassessment programs. The following table depicts the breakdown of planned contract expenditures:

| ### Contract | ### Contractor | Amount |
| --- | --- | --- |
| Surface water sampling | U.S. Geological Survey | $152,326 |
| Macroinvertebrate bioassessment | U.C. Santa Barbara (SNARL) | $150,000 |
| Algae/diatom bioassessment | U.C. subcontract | $28,000 |
| Low-level nutrient analyses | High Sierra Water Lab | $4,900 |
| Miscellaneous water analyses | NEL Labs, Reno | $1,300 |
|  | #### TOTAL | $336,526 |

### U.S. Geological Survey, $152,326

The available funds will be sufficient for quarterly sampling at approximately twenty sites, depending on analytes. The following parameters are measured at each site: discharge (i.e., flow), temperature, pH, conductivity, suspended sediment, chloride, and total dissolved solids. Other analytes are selected for each site depending on the applicable Basin Plan objectives, and may include: nutrients, metals, other ions, and volatile organics.

### U.C. Santa Barbara, Sierra Nevada Aquatic Research Lab, $150,000

The Lahontan Region will continue an effort begun in 1999 to establish “reference conditions” for streams in the eastern Sierra, and to develop indices of biological integrity based on benthic macroinvertebrate assemblages.

### U.C. Santa Barbara, Sierra Nevada Aquatic Research Lab, $28,000

The UC-SNARL will continue an effort begun in 2001 to identify and enumerate periphyton (i.e., diatom & soft algae) in samples collected throughout the eastern Sierra. The goal is to assess whether algae assemblages can be used as cost-effective indicators of water quality. The periphyton analyses will be performed (under subcontract) by Dr. Dean Blinn, retired Regents Professor from Northern Arizona University.

High Sierra Water Lab ($4,900), and NEL Labs ($1,300)

RWQCB staff collected water samples during Summer 2001 for nutrients, hardness, sulfate, and silica, at the sites where bioassessment sampling is conducted by UC-SNARL. Nutrient analyses (for TKN, NO3+NO2, TP, SRP) will be conducted by High Sierra Water Labs, a local laboratory specializing in low-level nutrient analyses. Hardness, sulfate, and silica will be measured by NEL Labs (the RWQCB’s general contract laboratory).

Introduction

The Porter-Cologne Water Quality Control Act and the federal Clean Water Act direct that water quality protection programs be implemented to protect and restore the chemical, physical, and biological integrity of the state’s waters. California Assembly Bill (AB) 982 (Water Code Section 13192; Statutes of 1999) requires the State Water Resources Control Board (SWRCB) to assess and report on the State’s water quality monitoring programs.

AB 982 envisions that ambient monitoring be independent of other water quality regulatory programs, and serve as a measure of: (1) the overall quality of the State’s water resources, and (2) the overall effectiveness of the prevention, regulatory, and remedial actions taken by the Regional Water Quality Control Boards (RWQCBs). To implement this directive, limited funding for ambient water quality monitoring was allocated to the SWRCB and RWQCBs beginning in State fiscal year 2000-2001.

Using the available funding, the SWRCB has created the Surface Water Ambient Monitoring Program (SWAMP). The SWAMP is a new program that is intended (to the extent that funding is available) to provide measures of the State’s ambient water quality and the effectiveness of the State’s water quality protection programs.

AB 982 also required the SWRCB to prepare a proposal for a comprehensive surface water quality monitoring program. That proposal, entitled Proposal for a Comprehensive Ambient Surface Water Quality Monitoring Program, was transmitted to the State Legislature on November 30, 2000. At this writing, funding has not been appropriated to fully implement that plan.

### Overview of general approach

The Lahontan Region is using an approach of investigator pre-selected sites. This approach is termed “directed” sampling. Sample locations for both water sampling and bioassessment are selected based on accessibility (i.e., public access must be available). Analytes measured for each site are those for which region-wide or site-specific standards have been adopted to protect beneficial uses of water, as found in the Water Quality Control Plan for the Lahontan Region. Because funding is not available for extensive data analysis, the list of analytes is tailored to each site in order to streamline the analysis process. That is, analytes have been selected for each site so that the data can be most easily compared to the water quality objectives in effect for that site.

A probability-based (i.e., random) site-selection approach would provide a more robust estimate of the extent to which water bodies in the region attain (or violate) water quality standards. However, such probabilistic sampling would be far more expensive, and is not feasible with the current budget. Probabilistic sampling is more expensive for two key reasons. First, randomly selected sites would occur across the landscape, including on private lands. Considerable staff time would be needed to locate access and to obtain permission to sample on private lands, while most sites sampled under the “directed” approach will have public access. Second, a probabilistic approach would require substantial staff time for data analysis, which is not currently available.

### Monitoring Objectives & Beneficial Uses

The SWRCB’s November 30, 2000, Report to the Legislature contains a suite of monitoring objectives for the SWAMP. The objectives and associated beneficial uses of water for each sample location within the Lahontan Region are found in Attachment #1.

### Water Quality Indicators

A variety of water quality indicators will be used, as listed in Attachment #1. A tentative list of specific chemical analytes and physical parameters to be measured at each surface water sampling station are listed in Attachment #2, “Schedule for Surface Water Monitoring.” Additional water quality indictors will be used for bioassessment studies. (“Bioassessment” is defined as an assessment of the biological integrity of water bodies based on direct sampling of the assemblage of instream flora and/or fauna.) The bioassessment indicators being explored for use by the Lahontan Region are benthic macroinvertebrates, periphyton, and chlorophyll-a.

### Water Bodies to be sampled in FY 2001-02

The list of water bodies to be sampled during FY 01-02 is found in Attachment #1. Further information regarding specific analytes to be sampled and measured by USGS is included in Attachment #2 “Schedule for Surface Water Monitoring.”

Notes: All of the USGS and bioassessment sampling to occur during FY 01-02 is being funded using SWAMP funds from FY 00-01. This is due to the delays in executing contracts using FY 00-01 funds. Bioassessment sampling (by UC-SNARL) and water sampling (by USGS) utilizing FY 01-02 funds will not begin until spring or summer of 2002. Therefore, the lists of water bodies to be sampled by USGS and UC-SNARL using FY 01-02 funds have not been finalized. RWQCB staff has completed and/or will conduct water sampling (for nutrients, hardness, silica, and sulfate) at the bioassessment sites listed above during FY 01-02, using FY 01-02 funds. (Analyses of the samples collected by RWQCB staff will be conducted via contracts with NEL labs [e.g., hardness, silica, sulfate] and High Sierra Water Lab [e.g., nutrients]).

### Review of Available Information

The SWRCB’s 4/19/01 workplan guidance requests that each RWQCB compile and present an overview of all readily available information for the water bodies and watersheds where SWAMP-funded sampling may occur. This would be a massive undertaking. The Lahontan RWQCB does not have the staff resources to fully perform this task. The Lahontan RWQCB maintains a library at its South Lake Tahoe office. There is much information contained in its library and other files. The Lahontan RWQCB will conduct a review of available information as time and staff resources allow.

### Specific sampling design, and sample collection & analysis information

Surface water sampling by U.S. Geological Survey (USGS). The Lahontan RWQCB will execute a contract with the USGS to conduct surface water sampling at selected sites. The sites include streams as well as some lakes. Sampling will generally be conducted four (4) times per year at each site, following standard USGS protocols for sample collection, handling, processing, preservation, and analysis. A tentative list of sites and analytes is included in Attachment #2 “Schedule for Surface Water Monitoring.” This Schedule includes sites to be sampled between summer 2001 and spring 2002, using FY 00-01 SWAMP funds. Sampling using FY 01-02 funds will begin during the summer of 2002, when the FY 00-01 funds have been exhausted. Sample locations and analytes for the FY 01-02 funds will be similar to the attached Schedule for Surface Water Monitoring, but have not been finalized.

Macroinvertebrate bioassessment. The Lahontan RWQCB will execute a contract with the University of California, Santa Barbara, Sierra Nevada Aquatic Research Lab (UC-SNARL), to conduct macroinvertebrate sampling at stream sites in the eastern Sierra. Sampling will be conducted during FY 01-02 using SWAMP funds carried over from FY 00-01. Sampling utilizing FY 01-02 funds will begin in 2002, when FY 00-01 funds (encumbered in contract #0-091-160) have been exhausted. The number and location of sites to be sampled using FY 01-02 funds, and the specific method(s) have not been determined. The Lahontan RWQCB has executed a contract with UC-SNARL (#9-191-160-0), using funding sources other than SWAMP, to evaluate three common methods for collecting bioassessment information. The results of that study will be used to determine the methods by which bioassessment samples will be collected in FY 02-03, and beyond. (The protocols for each of the three methods would take many pages to re-print, and are not included with this workplan. The specific protocols may be obtained by contacting Tom Suk at the Lahontan RWQCB.) All macroinvertebrate data collected using SWAMP funds will be analyzed to yield conclusions on taxonomic composition (e.g., density, diversity, biotic index, presence or absence of indicator taxa, dominance of functional groups).

Algae/diatom bioassessment. The Lahontan RWQCB will execute a contract with the University of California, Santa Barbara, Sierra Nevada Aquatic Research Lab (UC-SNARL), to conduct sampling of periphyton (i.e., diatoms and soft algae) and chlorophyll-a at stream sites in the eastern Sierra. Sampling will be conducted during FY 01-02 using SWAMP funds carried over from FY 00-01. Sampling utilizing FY 01-02 funds will begin in FY 02-03, when FY 00-01 SWAMP funds (encumbered in contract #0-091-160) have been exhausted. The number and location of sites to be sampled using FY 01-02 funds have not been determined. Periphyton has been, and will continue to be collected at the same sites where macroinvertebrates are collected. Periphyton is collected, processed, and analyzed in accordance with USEPA protocols for a laboratory-based, natural substrate, single habitat approach (see “Rapid Bioassessment Protocols for Use in Wadeable Streams and Rivers: periphyton, benthic macroinvertebrates, and fish,” second edition, EPA-841-B-99-002, Chapter 6).

Surface water sampling by RWQCB staff. Staff of the Lahontan RWQCB will strive to collect surface water samples at each of the sites where bioassessment samples are collected. Samples will be collected for nutrients, dissolved calcium, dissolved magnesium, dissolved silica, and sulfate. Standard operating procedures (SOPs) for surface water sampling by RWQCB staff have been developed and will be followed. A copy of the SOPs is attached to this workplan (Attachment #3). Contracts have been executed with NEL Labs and High Sierra Water Lab to conduct analyses of the samples collected by RWQCB staff during FY 01-02.

### Data quality evaluation and data reporting

Quality assurance and quality control (QA/QC) procedures will be specified in a Quality Assurance Project Plan (QAPP) that is currently being developed for the state-wide SWAMP program by contractors working for the SWRCB. All procedures in the QAPP will be followed by the Lahontan RWQCB. In the interim (until the SWAMP QAPP is completed), quality assurance procedures developed by each contractor (e.g., USGS, UC-SNARL) will be followed. The quality assurance procedures used by USGS and UC-SNARL are too voluminous to repeat here; contact the Lahontan RWQCB for more information.

### Deliverable products

The USGS and UC-SNARL are required to provide the following deliverables to the Lahontan RWQCB: (1) quarterly progress reports; and (2) final reports that include the data collected under the contracts described above. NEL Labs and High Sierra Water Lab are required to provide the following: (1) analytical data for water samples, and (2) QA/QC data. Paper and electronic copies of the final reports will also be provided to the State Water Resources Control Board.

### Budget

The total amount available to the Lahontan Region for SWAMP contracts during FY 01-02 is $336,526. That amount will be distributed among four (4) contracts as depicted in the following table. (Note: The macroinvertebrate and algae/diatom bioassessment studies will be combined into a single contract with UC-SNARL. Although the periphyton samples will be collected by UC-SNARL staff, the identification and enumeration of periphyton samples, and analyses of periphyton data, will be conducted by a subcontractor, Dr. Dean Blinn, Professor Emeritus, Northern Arizona University.)

| ### Contract | ### Contractor | Amount |
| --- | --- | --- |
| Surface water sampling | U.S. Geological Survey | $152,326 |
| Macroinvertebrate bioassessment | U.C. Santa Barbara (SNARL) | $150,000 |
| Algae/diatom bioassessment | U.C. subcontract | $28,000 |
| Low-level nutrient analyses | High Sierra Water Lab | $4,900 |
| Miscellaneous water analyses | NEL Labs, Reno | $1,300 |
|  | #### TOTAL | $336,526 |