Attachment One: Colorado River Basin Regional Water Quality Control Board

Timeline for Development of Total Maximum Daily Loads (TMDLs)*

| waterbody | Hydrologic | Size | Problem | Specific | Probable | TMDL | Target |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Unit No. | Afected | description | Pollutants | source | priority | DATE (s) |
| New River | 723.10 | 60 miles | Public health hazard, objectives violated, fish kills | Pesticides, silt, Bacteria, nutrients, VOCs | Agricultural return flows and Mexico | High | Silt: Start 1998, complete 2002 Bacteria: Start 1998, completed 2005** Nutrients: Start 2002, complete 2010 Pesticides: Start 2002, complete 2013 VOCs: Start 2007, complete 2013 |
| Alamo River | 723.10 | 52 miles | Elevated fish tissue levels (pesticides and selenium), toxic bioassay results (pesticides), recreational impacts | Pesticides, selenium, silt | Agricultural return flows | High | Silt: Start 1998, completed 2000 Selenium: Start 2000, complete 2010 Pesticides: Start 2002, complete 2011 |
| Imperial Valley Drains | 723.10 | 1,305 miles | Elevated fish tissue levels (pesticides and selenium), toxic bioassay results (pesticides), recreational impacts | Pesticides, selenium, silt | Agricultural return flows | High | Silt: Start 1998, complete 2000 Selenium: Start 2000, complete 2010 Pesticide: Start 2005, complete 2011 |
| Salton Sea | 728.00 | 220,000 acres | Salinity objectives violated, Elevated fish tissue levels (selenium), recreational impacts | Selenium, salts, nutrients | Agricultural return flows | Medium | Salt: Start 1998, complete 2001 Selenium: Start 2002, complete 2007 Nutrients: Start 2002, complete 2010 |
| Palo Verde Outfall Drain | 715.40 | 16 miles | Bacteria objective violated, thread of toxic bioassay results, threat of sedimentation | Bacteria | Unknown | Medium | Bacteria: Start 2005, complete 2011 |
| Coachella Valley Storm water Channel | 719.47 | 20 miles | Bacteria objective violated, thread of toxic bioassay results | Bacteria | Unknown | Low | Bacteria: Start 2004, complete 2009 |

*	This is not a commitment to complete work. The commitments are made in fund source specific workplans.

**	Regional Board proposes to establish TMDL in cooperation with USEPA/Mexico.

***	Selenium originates from upper portion of the Colorado River and is delivered to the Imperial Valley via irrigation water.