SWAMP Follow-Up Sampling Monitoring Plan

May – June 2006

## The Surface Water Ambient Monitoring Program Team (SWAMP) has decided to do a follow up monitoring of  SWAMP sites in each of the watersheds in Region 9. This follow-up monitoring provides an opportunity to collect data from sites that otherwise will not be sampled again for 2-5 years.  Although not every SWAMP parameter will be represented in this followup effort, the project will collect data representative of the SWAMP approach of assessing the chemical, physical and biological integrity of theses water bodies.  The approximate cost per site is $3,615 for a total of $39,765.  To fund the project, the SWAMP team has decided to draw upon  the funds available   in the lab contract,  which has to be used by the end of June 2006. All the sampling will be done during the months of May and June.  Samples will be collected by Regional Board staff and the SWAMP student at a rate of approximately 1 site per week. The sites selected and parameters to be included in the assessment are provided in Tables 1 and 2 below.  All sample collection and analysis will be performed in conformance to a Quality Assurance Project Plan (QAPP) compatible with SWAMP standards.  The QAPP for the project will be completed, reviewed, and approved by the Regional Board Quality Assurance Officer and Laboratory Services Contract Manager in early May 2006 before sampling and analysis is initiated.

## Table 1: SWAMP Follow Up Monitoring Locations

| HU # | Hydrologic Unit Name | Station Name | Station ID |
| --- | --- | --- | --- |
| 901 | San Juan | Aliso Creek 6 | ALC 6 |
| 902 | Santa Margarita | Santa Margarita River | SMR 1 |
| 903 | San Luis Rey | Keys Creek | KYS 3 |
| 904 | Carlsbad | Escondido Creek 5 | ESC 8 |
| 905 | San Dieguito | Santa Ysabel Creek | YSA 4 |
| 906 | Penasquitos | Rose Canyon Creek | RSC4 |
| 907 | San Diego | San Vicente Creek | SVC 3 |
| 908 | Pueblo San Diego | Chollas Creek | CHL 4 |
| 909 | Sweetwater | Lawson Valley Cree | LAW 2 |
| 910 | Otay | Poggi Creek 3 | POG 3 |
| 911 | Tijuana | Tecaete Creek 3 | TET 2 |
|  | Totals = |  | 11 |

Table 2: Estimated Budget

| Analysis or Service to be Performed | Parameters | WECK Lab Cost |
| --- | --- | --- |
| Trace Organic Chemistry | Full Scan pesticides and pcb congeners | $100.00 |
|  | PAH's | $250.00 |
|  |  | $350.00 |
| Trace Metal Chemistry | Water ICP-MS metals suite--filtered "dissolved" (Includes Al, Cr, Mn, Ni, Cu, Zn, Ag, Cd, Pb, As, Se--all costs) | $110.00 |
| Conventional Water Chemistry | OrthoPhosphate as P (OPO4) | $12.00 |
|  | Phosphorous Total as P (total; TPHOS) | $20.00 |
|  | Nitrate as N (NO3) | $12.00 |
|  | Nitrite as N (NO2) | $12.00 |
|  | Nitrogen, Total Kjeldahl (TKN) | $35.00 |
|  | Ammonia as N (NH3) | $20.00 |
|  | Sulfate (SO4) | $12.00 |
|  | Alkalinity as CaCO3 (ALK) | $10.00 |
|  | Total Suspended Solids (TSS) | $12.00 |
|  |  | $145.00 |
| Toxicity Testing - Fresh Water Origin | Ceriodaphnia 7-day Survival & Reproduction (one of EPA 3-spp) | $1,000.00 |
|  | Selenastrum (algae) test (one of EPA 3-spp) | $700.00 |
| Sediment | Amphipod 10-d Survival (Hyalella)--acute | $1,200 |
|  |  | $2,900.00 |
| Sediment Physical Characteristics | Sediment grain size (%silt/clay = fines only) | $75.00 |
| Bacti | Enterococcus | $35.00 |
|  | Total Fecal and Coliform | $40.00 |
| Total |  | $3,615.00 |